      Report from the Technical Board
        Roman Pöschl
        LAL Orsay
CALICE Collaboration Meeting Casablanca/Maroc Sept. 2010

---
Role of Technical Board
- Important executive body of CALICE
- Keeping track of activities
- Forum of experts of different detector technologies
- Foster collaboration between different projects
- Identification of needs for co-ordination and ressources
- Technical preparation of strategic decisions to be taken
  by CALICE steering board
- TB can (and maybe should?) be the main communication channel between CALICE and testbeam sites
  At least when preparing major beam test
  At least it has to ensure that this communication happens

---
The Corner Stones
- Concluding the “Physics Prototype Phase” - Phase CALICE I
   RPC DHCAL
   Physics Prototype of W-HCAL
- Preparing/Realising the “Technological Prototype Phase” - Phase CALICE II
  Several prototypes
   - SDHCAL-GRPC
   - SDHCAL with Micromegas
   - SiW Ecal
       Common effort with ScintEcal
   - AHCAL

---
Towards the US-DHCAL
- US-DHCAL about to move into beam
  Beam test scheduled for 8/10/10 (four weeks)
  - 38 layers
  - Integration with CALICE DAQ and Calice s/w well prepared
    Implementation within next two weeks (tight but feasible)
  - US-DHCAL will be supported by experts of other CALICE systems
    during installation phase (starts 27/9/10)
- GEM DHCAL is charging along for eventuel joint run with RPC
  May join RPCs in second beam test period in 2011

---
Combined test beam – Detector Status and Constraints
- SiW Ecal
  Combined beam test with US-DHCAL in early 2011
  Operational but needs checking (during winter 2010)
  Costs of beam test shared between ANL and in2p3
- TCMT
  - Currently no funding for TCMT available
  - Detector will be run by DESY collegues with local support by NIU/ANL
   TCMT is however operational
- Beamline/Trigger
  - Commissioning by DESY with support from other beam test participants
- Important issue
   The CALICE stage can remain at FNAL beyond April 2011

---
CALICE installation @ PS - T7
W-Hcal
1m3 W absorber with scintillating tiles
W-AHCAL
- Commissioning Sept. 2010
  in T7 @ PS
  Collecting muons in parasitic
  mode
- Data taking in Nov. 2010
  in T9 @ PS
  Continuation in 2011
- 'Old' Calice DAQ
muons
1-10 GeV
muon
trigger
DAQ ana SC

---
W Hcal Beam Test – Secondary Devices
Micromegas Layer
- “31st“ layer of tungsten stack
- Purpose is to study Micromegas in hadron
  showers developping in tungsten
- Need high energies and high statistics
  for useful results
T3B
- Project to study time structure of
  hadronic showers
- Tiles, MPPC and Picosecond data acquisition
- Will sit behind W stack

---
Comment on DAQ Integration
- US-DHCAL effort and W-Hcal (+secondaries) need synchronisation
  with existing CALICE DAQ
- Central person for this is Paul Dauncey
- TB would like to take this opportunity to express in Gratitude to
  provide support for CALICE projects even under difficult
  circumstances in the UK
  This is of course also true for other fields in CALICE

---
SDHCAL GRPC – Towards a 1m3 protoype
- successful tests with 1m2
  prototypes in 2009/10
  Tests with HRI, HRII
- Chamber construction under
  control
- Very interesting results with
  semi conductive glass
  -> High Rates ~100kHz/cm2
- 2010 test of power pulsing
  in magnetic field
- Step from USB based DAQ to
  “EUDET DAQ”
One layer :
2 cm Fe
6 mm (active medium+electronic)
 40 layers # 5 λINT
Eve of construction of 40 GRPC layers
Large scale beam test in 2011 - Vital for Calice input to DBD
1m3 stack can/will be partially equipped with Micromegas

---
AHCAL/SiW Ecal – Towards a Technological Prototype – Mechanical Structures
horizontal
Analogue Hcal
vertical
vertical
SiW Ecal
- Demonstrator for feasibility
- Full structure in production
  can also be used for ScintEcal
1300mm

---
Development of Readout Electronics
Prototype of VFE
FEV5
- Progress in VFE Electronics
  SKIROC Chip available
  Corean partners for FEV8 board
  Tests with SPIROC
  and FEV7 (ASU by end of 2010)
- Progress in DAQ.
  Communication to DIF via LDA
  communication with VFE
  under development
- SiW Ecal Layers during 2011
- Testbeam towards end 2011
   early 2012
  Progressive tests
- Characterisation of
  Front end electronics
   - Tests of autotrigger
    - S/N ratio
    - Difference Test bench/Beam
Continous small beam tests at DESY

---
Collaboration SiW-Scint Ecal
Initiated by TB-Review Meeting
Composite Part
with metallic inserts
(15 mm thick)
Heat shield: 100+400 µm
(copper)‏
PCB: 1200 µm
PCB: 1200 µm
Thickness : 1 mm
glue: 100 µm
glue: 100 µm
Kapton ® film:
100 µm
wafer: 325 µm
wafer: 325 µm
ECAL W/Scin
Heat shield: 100+400 µm
(copper)
Wstruct
Composite Part
(2 mm thick)‏
PCB: max. 1200 µm
(with FE embedded)
- Alveolar structure applicable for both
  Ecal proposals
- Details on integration are currently
   worked out.
   Communication SiW Ecal-ScintEcal-DESY
- Schedule to be precised in coming months
MPPC
Wslab
« X » strip
2000 µm
« Y » strip
2000 µm
545 mm
186 mm
182×7,3 mm
182×9,4 mm

---
MAPS – DECAL - Spider
SPIDER
Silicon Pixel Detector R&D
Remnants of CALICE-UK DECAL group and LCFI
“Generic” pixel detectors for future colliders
DESY Testbeam March 2010
- Efficiency for different sensor variants
- Shower densities in electromagnetic showers
- Program stopped due to UK funding desaster
Project will remain observed by TB

---
Status of DAQ for Technological Prototypes

---
Status of DAQ for Technological Prototypes
- Hardware provided by UK groups – Now start of operation
  Drop out of UK groups essentially caught by french groups
  Transfer of information works smoothly (still clearly deplorable situation)
  Remarkable effort of UK groups to remain in business
- SDHCAL DAQ
   1m2 prototypes of the SDHCAL are read out by USB based DAQs
   About to complete step towards Ethernet/HDMI DAQ
    Firmware of LDA (can serve 6 connections to DIF as of July 2010
   Communication to ROCs (waveform generated e.g. for SPIROC Chips)
   Communication with HARDROC?
- XDAQ will be s/w frame for DAQ
  Decision taken in TB end of July
  SiW Ecal and AHCAL need to adapt
m

---
Status of FEE
Production Run March 2010 – Returned end of July, now packaging
Reticle : 22 x 18 mm2, 50 reticles per wafer
25 wafers produced,
- SKIROC for Ecal is integrated
  => Back in phase with other chips <-> Compliant with TB Review
More details in Electronics Session

---
CALICE Software
- Software coordinator Angela Lucaci-Timoce
- Contacts for subdetectors:
  SiW Ecal: K. Krastev, R.Poeschl
  ScintEcal: Cotera (?)
  AHCAL: Angela herself
  (S)DHCALS: ??? (Fate of task force initiated by Niels)
  TCMT: K.Francis?
  Tracking: P. Dauncey, D. Jeans (?)
  Simulation/Mokka: G. Musat
- All physics prototypes are implemented in Mokka
  SDHCAL GRPC as well
- Data processing:
  Support by M.S. Amjad, D.Jeans, A. Kaplan, K. Krastev, N.Feege, L. Weuste and S. Lu
  Data processing on request
- CALICE s/w needs to be put on broader basis
  Efficient s/w group is essential for publishing physics results

---
Towards s/w for Technological Prototypes
Readout reassembly simulation
  - Uses SystemC + low-level routines
1 ROC
“f” frames
And Then?
   Interface
online/offline?
Data Format
Ideas for SDHCAL
LCIO
ROC
Data
Events
ROC
chains.
ODR
pkts
Scheme by D.Decotigny (LLR)
Needs tight communication between DAQ team, CALICE Software Team
        and ILC Coresoftware Team

---
Planning 2011 and Beyond
- Beam test plans 2011
  -> Tests at CERN, DESY and FNAL
  -> See dedicated testbeam session on Friday
- Detailed planning should take dead line for DBDs into account
  DBDs to be published during 2012
- Need considerable ressources in 2011
  CERN (and FNAL?) will be shut down during 2012
  Need to make sure that our program can be conducted
  Request to SPSC issue at the TB Meeting in Casablanca
  CALICE (maybe) needs to define prioritities (Steering board issue)
  Where possible flexible beam test plans
- CALICE report on detector technologies
  - Requires dedicated TB review meeting
  - Schedule and criteria to be defined by steering committee

---
Summary and Outlook
- CALICE continues to have a rich R&D program and enters
  a phase in which challenging technologies for (I)LC faces their realisation
  It is explicitly in the interest of CALICE to investigate several detector
  technologies
- Landscape is very heterogeneous
  8 different technologies (absorber or sensitive medium)
  Several large scale prototypes will run in parallel
- TB will continue to monitor all efforts and streamline activities
   - Completion of physics prototype phase in sight
   - Start to shift priority to technological prototypes
- TB will be in first line to realise longer term planning
  - Availability of testbeam lines
  - All beam test efforts should be launched via TB (or at least TB needs to be informed)
- TB will support steps towards DBD
   - Priority list
   - Agreement needed on steps towards Calice report on status of technologies