CFS & Global Systems Webex Meeting

5 November, 2008

Agenda

PM Report (M Ross)

CFS (V. Kuchler, J Osborne, A Enomoto)

LLRF: FLASH 9mA study (J. Carwardine)

Attendees

E. Paterson, J. Osborne, V. Kuchler, P. Garbincius, J. Carwardine, E. Elsen, M. Ross, T. Himel, T. Shudara, N. Toge, A. Enomoto

Meeting Summary

PM Report (Marc)

ILC08:

- The opening plenary session will include summaries from accelerator and detector, Project Managers, XFEL, Project X, and the CLIC-ILC collaboration.

- Closing plenary will includes summary reports from all the parallel sessions

- Marc asked that the conveners of the parallel sessions put their session agendas into Indico.

PAC Review

- A report is due soon. Presentations are posted on the ilcagenda server.

- There was a generally positive response from the review committee, especially regarding

  - Plug compatibility

  - The importance of developing an ILC Project Implementation Plan.

- The Minimum Machine program was well received but that more substantial cost reductions should be pursued. There was also a strong statement that the physics performance should be maintained.

- The committee looks forward to seeing a schedule for meeting the S2 goals.

PM Visit to India

- Marc and Akira visited BARC after the Tesla Technology Collaboration meeting in Delhi.

- BARC is just getting started with accelerator technology, but there is a strong interest in scientific and technology exchange programs.

Positron Workshop at Daresbury

- There were 25 attendees at the workshop and others joined via Webex.

- There was an excellent summary presentation that will be posted on the workshop website.

EDMS

- Lars Hagge hosted an excellent session at the Positron Workshop

- EDMS is now well integrated into the day-to-day business of XFEL.

- Marc wants all CFS drawings and 3D cad models developed for ILC to be uploaded into EDMS.

Collaboration with JINR Dubna

- Marc is very positive about progress with the collaboration.

- Core drilling is ongoing, and results are due to be presented at ILC08.

- Vic has received a spreadsheet of information about the core drilling, but it requires some interpretation.

- Marc and Brian Foster have been invited to give a presentation at the Russian Academy meeting on Nuclear Physics in December.

AAP Review

- The review will be largely technical, and will concentrate on TD Phase-I

- Will be hosted by KEK in Sckuba at the TIL08 meeting

- Key efforts preparing for the review rest with the Technical Area Group Leaders

- A coarse schedule has been developed and posted.

CFS (Vic, John O)

Report from the CLIC Workshop

- The ILC CFS team participated in the “Technical Issues” working group. Topics covered included:

  - Module Layout and Support

  - Magnet Stabilization and Test Stands

  - Tunnel layout and Cross Section

  - Tunnel Cooling and Ventilation

  - Safety Issues for Underground Structures

- There was also discussion on the topic of a possible common CLIC/ILC Note on Tunnel Safety.

Planning for ILC08

- The CFS working session agendas have been finalized. There will be sessions on:

  - Process Cooling Water

  - Klystron Cluster Design (common session with HLRF)

  - ILC Collaborative efforts

  - Minimum Machine Design (common session with AS groups)

  - Alternative site and tunnel configurations

Update on Dubna/GSPI

- There has been little direct contact with the JINR representatives.

- The schedule of work is unknown to the CFS group, but a status report is expected at ILC08.

- The Dubna site cost estimate still needs work and needs to be supported by cost estimate backup materials.

LLRF (John C)

TTF/FLASH 9mA studies

- DESY/FLASH personnel have been exploring options for repairing the vacuum leak in the beam dump line. Meanwhile, beam operation at FLASH is limited to ~30nC/pulse which severely restricts the 9mA program.

- Improvements in beam diagnostics and machine protection will be pre-requisites for running future high power 9mA studies.

- The best-case scenario is that the leak would be repaired in the April/May 2009 timeframe, but this would require scheduling a special shutdown of around 3 weeks. FLASH will now shut down in September 2009 for a major upgrade (postponed at Users’ requests from May 2009).

- Studies requests have been submitted for 9mA-related studies during the January 2009 machine studies period for low-power tests involving LLRF and machine characterization.

Cost Management (Peter)

- Triad has begun work on scoping out the Cost Management Tool.

- Peter has held several meetings with Triad, that have included participation from Tom Himel, Lars Hagge, and John Carwardine.

The next CFS & Global Systems meeting will be held on December 3rd.

John Carwardine