## Slide 1: Silicon Detector: Simulation & Reconstruction
Norman Graf
SiD Advisory Meeting
September 14, 2009

## Slide 2: Validated!
Just barely:
  Events generated at last minute by one individual.
  Extremely unrealisitic detector design used for the physics benchmarking studies.
  Events processed through simulation and reconstruction chain only because of herculean efforts by three people.
Now what?

## Slide 3: Work plan after validation till 2012
“Develop a realistic simulation model of the baseline design, including the identified faults and limitations.”
An improved detector design (sidloi) was developed for the Boulder meeting. Included polygonal, overlapping stave EMCal barrel, polygonal; wedge Hcal barrel; planar silicon tracking wafers: overlapping pinwheel barrel tracker design, castellated vertex barrel.
Zero response from any of the subdetector groups. Was not used in the LOI.

## Slide 4: Work plan after validation till 2012
“Simulate and analyze updated benchmark reactions with the realistic detector model. Include the impact of detector dead zones and updated background conditions.”
No word on any benchmark updates from the physics group, despite repeated requests.
More realistic (but far from real) detector designs can be simulated.
Essentially no effort remains for reconstruction effort.

## Slide 5: Work plan after validation till 2012
“Simulate and study some reactions at 1 TeV, including realistic higher energy backgrounds, demonstrating the detector performance.”
Yet another new machine configuration?
Will there be any overlap with the CLIC CDR effort?
No word from the physics group, despite repeated requests.
Who will generate input spectra and physics and background events?

## Slide 6: IDAG requests
“It should also clarify whether specific design values (e.g. the depth of the hadronic calorimeter) or figures of merit related to jet reconstruction are fully understood.”
Not clear that existing reconstruction has sufficient resolution to resolve this, especially at higher energies.
  See PFA talk at last week’s meeting.

## Slide 7: IDAG requests
“The quality and completeness of the reconstruction and analysis software might be improved in some areas, clarifying further the performance and the limits of the detector concepts.”
They were being kind…

## Slide 8: Moving forward: Tracking
No response on sidloi, moving ahead anyway.
Implementing generic, simplified digitization developed for ATLAS.
Finding strategies will have to be modified to accommodate new topologies.
Still no effort on fitting.
  Are results good enough as they are?
    No evident concern about ILD/SiD higgs mass differences.
Possible additional effort from India, UCSC, CERN & CO.
  Not being aggressively followed up.

## Slide 9: Moving Forward: Calorimetry
No response on sidloi, moving ahead anyway.
Reconstruction will have to be rewritten to accommodate different calorimeter topologies.
  Modify existing code or start over from scratch?

## Slide 10: Moving Forward: Vertexing/Flavor Tag.
Abandoned by SiD quite some time ago.
  For LOI, ran the ILD framework to find and fit vertices and perform jet flavor tagging.
LCFI effort unfunded in UK.
  Being picked up by Japanese groups?

## Slide 11: Testbeams?

## Slide 12: Summary & Conclusions
Simulation and Reconstruction effort continues to suffer from reduced effort through evaporation, attrition and layoffs.
Barely scraped by the LOI elimination process due to the extreme efforts of a very few individuals.
  Essentially no groups left.
I do not see how we can deliver on the next round of required analyses with the current resources.
Comments?