S1 Global Cavity Status - FNAL	J. Kerby 11 Nov 2009

Cavites (plan)

ACC011 to be vertically tested (today); AES002 to be vertically tested next week.  Backup AES004 to be horizontally tested next week.  Assuming success two will be ready for shipment by mid-December.

Parts

JT File and Bill of Materials available through Don Mitchell; Instrumentation List / Flanges list delivered through Tug Arkan; Stepping Motor and Piezo information transmitted from Yuriy Pischalnikov

http://tdserver1.fnal.gov/dmitchel/FNAL_S-1_items.zip

Tooling

Drawings supplied for requested contact tooling for modifications to KEK rail through Tug; shipping frames currently @DESY

Procedures

FNAL Procedures are available through Tug

http://tdserver1.fnal.gov/arkan/

Local Support

Propose Tug Arkan visit KEK during January clean room work; Serena Barbanotti to visit during February for Tuner / Magnetic Shield Assembly.  Beyond this TBD.