## Slide 1: Brief summary of discussion at LCWS2010 and draft short term plan
Akiya Miyamoto
14-April-2010
ILD Software WG meeting
Improving the ILD simulation
Study toward new ILC baseline
  Detail will be found at http://ilcagenda.linearcollider.org/conferenceTimeTable.py?confId=4175
Topics
apologizes for not including core tools and reconstructions

## Slide 2: Improving the ILD simulation
Near term high priority task
  Increase realism of sub-detector drivers and add alternatives/options.
   according to reports from sub-group contacts in mid. March, most of them are aiming to deliver improvements by this summer, except further improvements of ECAL and mask/beampipe.
  New ILD integration WG has been formed to address issues related to services/cables.
  Next mile stone:
    ILD Software and Integration Meeting in June or July:
    - to have improved drivers and options
    Agreement in Paris: “Revisit plans for next large MC in Summer”  Topics of the next ILD WS ( during ECFA ? )  A preference to have the MC production rather late (2010) were expressed at Beijing
Missing
  Improve B-field map ( especially for background/performance study )
  Need a help by MDI group
  PhysicsList: SiD is using QGSP_BERT. Need our own study.
2011

## Slide 3: Study toward new ILC baseline
At LCWS2010/ILC10(Beijing),
  Decision of ILC parameter is postponed, by ~middle 2011
  New proposal: double pulse operation to recover luminosity at low energy.
   GDE is studying new parameter. Hope to be informed soon. ~ June(?)
  GDE will prepare 1 TeV parameter.
  BAW(Baseline Assessment Workshop)s will be organized: Sep. 8-10 in KEK and Dec./Jan. in ???, aiming to
    improve communication between Acc. and Det.
    reach common agreement on new ILC parameter.
   it will take some more time to have a concrete beam parameter
At ILD meeting
  Proposal: “dedicated 350 GeV studies for Higgs branching ratio measurement and compare with 250 GeV performance.”

## Slide 4: Plan of 350 GeV MC production
Dedicated for Higgs Br study at 350 GeV vs. 250GeV
Generator samples
  Could use existing e+e-  llH, llqq stdhep samples
  Beam parameters: We have RDR and SB2009 no TF. RDR350 is OK as a tentative selection.
  For other final states ( nnH & qqH ), samples has to be prepared.
  4f samples would be sufficient.
Mokka & Marlin
  Use ILD_00 and ilcsoft_v01-06 with minimum fixes.
  Fixes to be considered
    include beam crossing angle
    fix VTX geometry problem and understand LCFIVertex performance
    with DetailedTRKHitMode for all trackers
    any others ? ( I suppose tuned PFOID, Beamcal Pandora with bkg., DST info., etc. are not ready to be included.)
  Hopefully, 350 GeV production will serve as a test of new GRID tool

## Slide 5: Common Generator Samples
Generator samples for next MC production should have a quality sufficient for making ILC physics case.
  Fix known errors (CKM-matrix, tau-pol., pythia fragmentation.)
  Whizard: update 1.40  1.95 ( work started. )
    Whizard for the most of ee2f, 4f, 6f samples and ge  X Note: Pythia is easy to use, but beam pol. is missing in many cases and need special work to include lum. spectrum for ge, etc.
  Use special generator for special process. For example,
    e+e-  ttH, ttbb, ttZ, .. : physsim
    bhabha :
    SUSY
  Update of data format has been requested.
    Info. of color singlet system;incl. all Pythia’s hepevt info.; incl. particle spin in MCParticle;
  Generator samples should be validated before fed to MCProduction
At LCWS2010, Software Common Task Group agrees to organize a sub-working group by members from SLAC/KEK/DESY to coordinate work on common data sample production.
  Preparation of new 350 GeV will be served as a test