# Minutes of the AS TAG Leaders Meeting
Wednesday 21.04.2010

## Attendees

Walker, Carwardine, Ross, Ewan, Garbincius, Toge,  Clarke, Kubo, Palmer,  Solyak,  Yokoya, Seryi, Bialowons,  Omori, Yamomoto

Apology received from Guiducci.

## Project Management Report (Walker)

10Hz document

R&D Plan release 5

– priority right now

- TAG leaders have been asked to think about goals and milestones

Beamline Assessment workshops (BAW)

ICL EDMS to support TDR documentation

10Hz running document

- Stepwise fashion over time to look at feasibility (linked to location of positron source – separate issue to low power issue and particularly beam-beam interaction)

- Lot of discussion already via email, TAGLs are encouraged to review the document and to contribute to the discussion

- A WebEx meeting specifically on the 10Hz running will be set up (probably in early May)

- PMs expect to return to this topic periodically as part of a planned approach towards the BAWs and change-control

- Some outstanding AS-relevant issues identified in document need to be addressed and clarified (mostly e+ source).

R&D Plan document

- PMs had planned to release every 6 months, and was successful for first three updates. Decided not to update the R&D in December 2009 because of the ongoing work on SB2009

- Now a major re-write is needed to address TD Phase 2

- This next release (Release 5) will focus heavily on the R&D need to produce the TDR – will be very TDR phase centric

- In addition to the R&D work, the plan must be have an elevated focus on cost & schedule and on integrated ILC design

- The general structure of report used in previous releases will be retained

  - PMs will focus main body of report, which gives overall goals, etc

  - Detailed planning and scope for each individual TAG will remain in Appendix B, and theTAG leaders are responsible for updating their respective sections.

- Insructions for updating Appendix B material will be available soon. TAGLs will be asked to review and update their respective sections ithin the guidelines provided (inline with the goals stated in the main report).

- Producing this R&D Plan update will be a major focus of the next ~month.

Baseline Assessment Workshops

Two focus meetings are planned, each having two Baselines Assessment Workshops:

First meeting is at KEK, 7-10th Sept 2010 (immediately before LINAC 2010)

- BAW #1: Cavity Gradients issues

- BAW #2: HLRF and single tunnel

Second meeting will be in early 2011, location TBD:

- Positron Source location including 10Hz operation

- Low beam-power option

Both BAWs need to be coordinated with the physicists and detector community since their participation is required. This is especially important for the second meeting as this focuses on those issues which have potential impact on the physics-relevant parameters.

More details of these meeting will emerge at the AD&I meeting to be organized by Marc. (Next meeting is on April 28th.)

Ewan: the upcoming PAC meeting should be part of the agenda for next week’s AD&I meeting. Need to discuss how these issues come into the PAC presentations.

Nick: Agreed, but the PAC presentation is probably best discussed in a smaller (management-level) group.

ILC-EDMS

Part of the TDR! Promised to deliver updated baselines, cost estimates, etc. want to make sure documents all in one place. (Currently most of our design documentation is in PowerPoint and scattered across many urls.) Not worked well in the past, looking for ways to make it work better. Nick is discussing with the DESY ILC-EDMS team whether they could take a more leading role in putting all the TDR documents into EDMS. Currently looking at what’s being done for XFEL. This topic will be discussed soon (within a month). Will try to produce a set of example documents for one give area to give people an idea of what PMs believe should be supplied in support of the TDR.

Want to make ILC-EDMS more accessible for worldwide access to documents that belong in the public domain, particularly so that people don’t need an ILC-EDMS account to access (i.e. read) them. An ILC-EDMS account would still be required to access non-public documents or to be part of the approval workflow.

Question from Peter: what is the relationship between ILC-EDMS and the ILC document server? Some people are using ILC-doc for informal documents because ILC-EDMS requires formal process. Does everything have to go into ILC-EDMS? Nick: no, only those documents that TAGL feel are important to support the cost estimate and to define the technical design (these documents will be required to be in ILC-EDMS and will also require formal sign-off by the TAG leaders, PMs etc.).

Other meetings

AAP –report on January SB2009 review distributed last month

PMs will work much closer with the AAP in dealing with comments in the AAP report. PMs will join monthly AAP meetings.

Next AAP will be late in 2010 and will be an important review of SCRF. This will be a hard review.

The Program Advisory Committee (PAC) review is May 13/14 –important review at the GDE management level.

Thanks to Mark Palmer and John Carwardine for agreeing to attend and to report on test facility programs.

CFS review of the Japanese ILC site design is 1-2 June 1-2 at KEK.

(Overlaps with Posipol workshop at KEK, but that should be OK.)

Two additional CFS face-to-face meetings: Daresbury  July 12-13; SLAC August 2-3, to interact further with the TAG leaders on CFS requirements.

Interim report for TDP-1

- Original date set was July 2010, now planning towards end of 2010, primarily to allow R&D plan to be updated.

- Terse and short, but review of tdp1 activities – particularly R&D.

- Seen as an outreach document (glossy and upbeat) but with a strong technical content. The Communicators will assist

- TAGs will be expected to contribute material on R&D results etc.

Questions/comments

Marc: communicators will be involved in tdp1 report but it needs to have strong technical focus (hybrid between tech and normal glossy stuff)

Nick: communicators role will be more in production – this is a technical document.

Omori: Posipol meeting is at KEK – May 31-June 2.

## TAG reports

Electron Source (Axel – not on the line)

Positron Source (Jim Clarke)

NO slides, gave verbal report:

- R&D release 4 – discussed number of areas for R&DS

- - target, liquid lead system, optical window tests, flux concentrator, lithium lens, engineering of target, finish undulators

Rotating target testing

- Now taken up to 1800 rpm (specified to operated at 2000rpm)

- Running with 1Tesla field on target should be fine

  - Doesn’t match simulations very well, measured performance better than predicted – simulations showed that the 5 spokes should be evident in data – not seen in measurements. (Two independent simulations are consistent, but disagree with measurements.)

  - Looking at key inputs into simulations; particularly important is the electrical properties of materials – being looked into now.

- Liquid Lead target – tests will happen later this year in KEK.

- Flux concentrator: Livermore – only paper design but looks promising – long way to go before being convinced it will work

- Liquid lithium lens: detailed report on Magneto Hydro-dynamics. Need subject matter expert to assess very carefully.

- Engineering design of target system – not started yet due to UK resource issues. (Probably won’t happen in UK with present anticipated funding.)

- Hybrid target tests; taking place at KEK (not currently part of the R&D plan)

Nick: what do you currently see putting in the updated plan for >2010 deliverables? How would they feed into the design decisions and what kind of work will happen over next two years?

Jim: Nothing has come to any hard conclusion so far although a lot of progress has  been made on all of the R&D items. Current target work will come to an end, as will KEK beam tests. Flux concentrator – more detailed design will be finished.

Marc: rotating mechanical seal may be tested in June: planning tests in next 12 months but not part of existing R&D plan

Nick question to Marc: wasn’t there discussion of some prototyping of a single module of the LLNL design flux concentrator? Marc: yes, we are talking with Mike Harrison about that.

Damping Ring (Mark Palmer)

[Slides from Susanna]

Highest priority risk mitigating R&D items

- demonstration of electron cloud mitigation – ongoing at CESRTA

- Demo of ultra low emittance – KEK ATC (2010)

- Tests of fast kickers at DAPHNE

Objectives

- Consolidate design from RDR, make sure we have a good understand of cost drivers and technical limitations

- Identify opportunities for reduction of cost and technical risk, and design changes

Continue R&D Plan key technical performance goals – still remaining questions on all fronts – good progress on mitigation, recent good news on ultra-low emittance: results encouraging from Light Sources that were presented at the low emittance workshop earlier in year – instill a lot of confidence that we can make the 2pico-meters goal.

Consolidate into new baseline.

Milestones for accelerator system

- R&D highest risk item is electron cloud work

- ensure we have design pieces together and have updated value estimates

- Integration activities; new options, e.g. SB2009 damping ring placement.

- continue studies of low beam power option – issue of smaller circumference damping ring = looks like a good option but places limitations on flexibility (i.e. number of bunches).

Marks slides

- trying to work on detailed timeline of all things that need to happen over next two years. Spent lot of time in Beijing discussing work planning, organization, reviewing test facilities in terms of R&DS plan

- Showed GANTT chart with organization plan – aim to have revised baseline choice by end of the year – tightly coupled to choice of 3.2km ring

- gathered data on where we stand with respect to test facility R&D program

  - what the plan is in terms of moving forward for demo of fast kickers

  - cesrta electron cloud program, when detailed reports would be required

- trying to get more detailed plan together that can be incorporated into the release 5 R&D – work is still in mid stream but making good progress. The next E-cloud workshop is Oct 8-12. Satellite meeting on 13th for CESRTA studies

Nick: high-level milestone in R&D Plan was to demonstrate 2pico-meter emittance in 2010.

Mark: expect the ATF upgrades will be done in mid 2010, which should allow to get to below 10pm. Possible we might demo before end of 2010 – but not so confident

Yokoya: ATF requirement (priority) is 35pm by end of 2010 for the ATF2 – then to go to lower emittance.

Ewan: at Beijing it was agreed that <10pm would be done later than 2010.

Andrei: are we sure we should be trying to get ultra-low emittance with single bunch?

Mark: several rings are now in ballpark of 2pm. Looks like Australian synchrotron will be pushing to 1pm. Consider this to be a demonstration that ‘a’ ring can meet the 2pm requirement and this has encouraged work on DR for ILC, but doesn’t replace the plans for DR R&D perspective

Andrei: a more reason goal would be to achieve reasonable emittance in multi bunch mode.

Mark: 2pm is important for ATF work, and for studies like fast ion and fast kicker system tests.

Nick: We can certainly make good use of the results demonstrated at lightsources – immediate issue is for Rel. 5 of the R&D plan is to make sure we have ATF milestones correctly represented.

Nobu: ATF collaboration meeting on July 1st at KEK – opportunity for collaborators to discuss these proposals.

Nick: The ‘desirable’ goal (demonstration) would be to show 2pm extracted emittance in multi-bunch mode. This is different from achieving 2pm in ‘storage mode’. We should review how far we believe we can get towards this goal before 2012 (and assess its relevance if we cannot make it.)

No time for detailed CesrTA report (next meeting). Cesr is currently completing a shutdown, will be getting ready for operation to start next week.

RTML (Nikolai Solyak)

Preparation RTML status,

- Single stage bunch compressor

- design of spin rotator for CLIC

- rf coupler kick simulations update

- Split-able magnet design

- L-Band bpm and design of CLIC x-band bpm (submicron resolution hoped)

BS1S lattice file for the 300um bunch-length version has been match optimized and finalized. Lattice has been matched to Main Linac twiss parameters,

Added Main Linac from 5GeV to 15GeV to the ILC2007b lattice.

Review of tolerances and emittance budget for RTML underway.

Bunch compressor studies (response to AAP recommendations): made to look into further compressing bunches to achieve 200um bunch-length. Seems to be very difficult to achieve. Shortest bunches obtained: 250um with a plan BC1S, 235um with optimized sextupoles, 220um with 3rd harmonic cavity (best achieved in simulations).

Report summarizing proposals for XFEL/ILC studies for long trains at FLASH. Includes proposal for RTML RF amplitude and phase stability.

Dark current simulation studies are  in progress (MARS modeling with beam dynamics). A possible proposal for dark-current studies at FLASH is being discussed.

Continue to look at cavity field flatness requirements for 300urad tilted cavities

- ~2% of gradient variation gives few nm vertical emittance (RMS)

- In the RTML, this can be cured by periodically adding defecting cavities in a few cryomodules, or by by having cryomodules with tunable vertical tilt. This can also be used for the Main Linac.

BDS/MDI (Andrei Seryi)

ATF2 report: should be able to measure sub-micron beam this week.

Milestones for R&D plan: discussed at Beijing:

- Cannot achieve specified goal beam size (35nm) by end of 2010, but will try to generate required optics that should achieve it (demagnification). Hope to achieve beam size by end of 2011. Some overlap with stability goals (multi-bunch stability).

- Other areas for the BDS: lot of uncertainty of what will be done (complicated situation). MDI work is a central topic - would like to make progress – under discussion with detector community on what could be achieved.

Nick: will have to iterate on a coherent plan. Not clear whether we have to explain in the new release of the plan why the milestones have shifted.

Simulation (Kubo)

Short-term plan discussed at Beijing:

- Make a table of present assumptions on hardware performance and related simulation results by end of April.

- then provide a report summarizing present status of simulation studies by workshop ILC-CLIC workshop in October.

Table of assumptions on performance:

- first draft distributed last week to  five people last week that were at the Beijing meeting.

Hopefully will be public by the end of April (still not a complete list)

Examples: Quad offsets, Quad roll, RF cavity offsets, cavity tilts.

Showed results of static tuning simulations in RTML and Main Linac.

Cavity tilt misalignments (hot topic)

Orbit at end of main linac is changed by 1 sigma from:

- Cavity to cavity random 3urad angle tilt, or

- Fixed tilt angle of 300 urad rms and 1% cavity to cavity voltage change

Emittance is increased by 12nm from…

- Cavity to cavity random 15urad tilt angle change or

- Fixed tilt angle of 300urad rms and random RMS 5% cavity to cavity voltages

Conclusion at the moment is that several feedback / feed-forward stations will be required in each main linac.

Peter: is anyone considering how to transport different energy beams through the linac (same quad strengths)? [question related to 10Hz operations for e+ source at low-energy running].

Kubo: Presented initial simulation results at Albuquerque – looks OK.

Nick: issue of cavity tilts is an interesting problem that bridges the gap between beam dynamics and achievable RF stability. Another topic requiring a specialized focus (WebEx) meeting.

Akira: should the topic of the cavity tilts be covered at BAW meeting in Sept?

Nick: good question, should be discussed amongst PMs, but certainly should see progress between now and September.

Nick: asked Kubo to arrange a WebEx meeting for beam dynamics people to specifically discuss the tilt simulation results.

AOB

Next Wednesday 28.04 there will be an AD&I meeting, agenda tbd (soon).

Next scheduled Accelerator Systems TAG leaders meeting: Wednesday 19.05.2010

NJW/JC 22.04.2010