## Slide 1
ILC CFS AND GLOBAL
SYSTEMS MEETING
CONVENTIONAL FACILITIES
AND SITING GROUP
CFS Workshops and Review Plans for 2010
V. Kuchler, J. Osborne, A. Enomoto

## Slide 2
CFS Focus for 2010
  CFS Overall Machine Layout has been Established
  Continue CFS Interaction with Area System Representatives
  Repeat CFS/Area Systems Workshops as the CFS Group Established Last Year
  Review and Update Mechanical and Electrical Criteria for all Area Systems
  Interact with the Asian CFS Effort to Understand the CFS Criteria for the DRFS Alternative
  Match Resources in Each Region to a Viable Plan to Maximize Depth of Information for the CFS TDR

## Slide 3
Specific CFS Near Term Focus
  Americas Region – Both Klystron Cluster and DRFS
  European Region – Klystron Cluster
  Asian Region – DRFS
  All Three Regions will Eventually Develop a Design for Both RF Alternatives
  The CFS Group Also will Establish Points of Contact with the MDI and Both Detector Collaborations and Incorporate These Groups into the CFS Summer Workshops

## Slide 4
Meetings Through 2010
  June 1-2, 2010 at KEK – Asian Single Tunnel Review
  July 12-13, 2010 CFS Workshop at Daresbury – Area System Review w/Focus on e+ Source, Damping Ring, BDS and ILD Detector
  Aug 2-3, 2010 CFS Workshop at SLAC – Area System Review w/Focus on e- source, RTML, Main Linac and SID Detector
  Sept 7-10, 2010 Initial Baseline Assessment Workshop
  Oct 18-22, 2010 at CERN – LC2010 - Dedicated Joint Parallel Session w/ BDS, MDI and Detector Groups
  CFS Will Also Continue to Utilize Weekly Video/Webex Meetings for Focused Discussion with Specific Area Systems

## Slide 5
CFS Goals Through 2010
  Gain a Working Knowledge of DRFS Impact on the CFS Overall Main Linac Design
  Use the CFS Summer Area System Workshops to Establish Initial Revised Mechanical and Electrical Design Criteria for All Area Systems
  Iterate Area System Criteria Once Before the October Meeting at CERN
  Develop a Baseline Set of Criteria for the CFS Group to Begin the TDR Design
  Through 2011 Complete CFS TDR Design Work
  Through 2012 Complete CFS TDR