## Slide 1: PM report May 12, 2010:
Meetings
  CFS  Vic to discuss
  1st Baseline Assessment Workshop (BAW-1),
    KEK, Sept. 7 – 10, 2010, and homework
  2nd Baseline Assessment Workshop (BAW-2),
    January, 2011
  International Workshop on Linear Colliders 2010 (ECFA-CLIC-ILC Joint Meeting)
    October 18-22, 2010
  ALCPG11 March 2011
Reviews
  PAC (May 13 and 14, 2010)
Documents
  R&D Plan, Release 5

## Slide 3: R&D Plan Release 5 Some ideas for discussion
19.04.2010
Release 5 should show the effort leading up to the TDR.
Thematic table (next) to help develop a focus on what the TDR will be.

## Slide 4: Five Themes to Develop
SCRF Technology
Regional expertise, global Industrialisation
Average accelerating gradient
AD&I (CFS)
Consolidation of baseline(s)
Design choices (parameters, layout etc.)
Cost & Schedule
ICET (schedule tool)
TDR Risk
Cost (cryomodule, mass-production models)
Design work (documentation)
Justification
R&D (and engineering) beyond 2012
Impact (design, cost, schedule)
Mitigation (fall-back solutions)
Traceable, defendable
R&D (General)
Sources
DR (e-cloud)
BDS / MDI
>2012
Remains special case
Project Implementation Plan
Industrialisation
in-kind contribution models
Site requirements
Project Schedule
Remaining Technical activities

## Slide 5: TDP R&D Plan, Release 5 To be updated, due June 10, 2010
Table of Content (proposed):
Purpose of this document: Introduction
Overview of Technical Design Phase 2
  Top-level management goals and milestones for the TDP-2
Superconducting RF Technology (Akira)
Accelerator System R&D (Marc)
Accelerator Design and Integration (Nick)
Updating the Value Estimate (PHG)
Developing A Risk Assessment for the TDR (TBD-Ewan?)
Producing the Project Implementation Plan (TBD-Mike)
Global GDE Resources (TBD)

## Slide 6: R&D Plan (Rel. 5) Schedule
May 7: SCRF-ML webex and homework assignment
May 27: 1st full draft to be gathered at PMs
June 10: EC and the draft to be signed-off
June 17?: FALC and R&D plan (rel 5) to be reported,

## Slide 7: 1st BAW Announcement distributed, May 3, 2010
Date: Sept. 7 – 10, 2010
Place: KEK
Subjects:
  Single tunnel HLRF systems (Sept. 7 – 8)
  Accelerating gradient (Sept. 9-10)
Announcement
  Distributed to GDE mailing list including physics/detector executive members,
URL and Indico Agenda including registration
  To be prepared in cooperation with GDE secretariat and KEK LC-office,

## Slide 8: Subjects to be discussed Single tunnel HLRF systems
KCS
  Tolerance on RF amplitue and phase within a cluster
  Operational margin of RF power, and tuning and control strategy
DRFS
  Assembly, sorting, and installation strategy including tolerances
  R&D requirement in TDP including radiation shielding
Backups
  Ordinal RF system in RDR, in single tunnel, as the final backup

## Slide 9: Subjects to be discussed Accelerating Gradient
Strategy for gradient improvement (R. Geng, H. Hayano, and collaborators)
  Material, fabrication, surface process, instrumentation & reparing,
  Strategy to overcome ‘quench’ and ‘field emission’,
  Improvement of gradient and successful production yield,
Strategy for accelerating gradient in ILC (Experts TBD and A. Yamamoto)
  Overview of the production yield progress and prospect including gradient spread
  Specification of Gradient, Q0, emitted radiation, resulting in cryogenic0load, in the cavity vertical test,
  Specification for cryomodule test including cavity/cromodule operational margin
  Specification in beam acceleration, including RF and beam operation margin
  Strategy to control ‘emitted radiation’
  Strategy for tuning and control including tolerances and availability margin, (<< advices from R.
  Impact on other accelerator system CFS, RF cryogenics and cost,

## Slide 10: Preparation for the 1st BAW
ADI Meetings: May 26, June 23, July 21, Aug. 15
  June 23 for low repetition rate operation
SCRF webex meetings: May 7, June 2, June 30, July 28, Aug. 25
  and homework assignment