## Slide 1: RTML TD Phase 2 Planning
Nikolay Solyak
June 24, 2010

## Slide 2: Critical R&D goals (Risk mitigation R&D)
  Demonstration of required BC phase stability with full beam loading (2011)
    Status: proposal was presented at 2009 and updated in February 2010 for a new configuration of FLASH. Plans to start studies at 2010 long-train studies at FLASH (if available)
  Beam dynamics simulations to demonstrate emittance preservation (2011)
    Status: Reviewing and re-evaluating emittance budget in RTML, including SB2009. New source of emittance growth like coupler wake and WF are also taken into account .
  Documentation: Presented in PAC and ILC workshops and published in proceedings

## Slide 3: Status of design work for SB2009 (ADI)
Single stage bunch compressor design (still in progress)
  Lattice is available. - complete
  Performance study is done for baseline bunch length and for shorter bunches. (limitation ~230μm), emittance growth, alignment, tilted cryomodules.
  Components file to PG cost estimation
Layout and preliminary lattice for RTML in Central Area.
    Iteration with CFS and source groups
New design for extraction line to accommodate larger energy spread (3.2 vs. 2.5%)
  complete, documented, need engineering work to prove design.

## Slide 4: R&D Plans Appendix B
RTML structure with responsible person/Institution for each WP
Some progress in WPs achieved or in progress
  Lattice design (3.4.1); Specifications (3.4.2); Beam physics (3.4.3); BC phase stability (3.4.4); Dump system (3.4.8); Vacuum (3.4.9); Beamline instrumentation (3.4.10); CFS specifications; Magnets and Power supplies (3.4.6)- splittable SC magnet design and prototyping;
No progress or little
  Halo collimation (3.4.7);
  Alternative short BC (3.4.5) Single stage BC;

## Slide 5: TD phase 2 Planning
Review and Modify WPs with updated milestones and deliverables
  Limited resources, update information about available resources from institutions/regions
  Needs input from PM about level of required engineering work
  Some WP should be there with reduced scope of delivearbles (magnets, PS, diagnostics)