## Slide 1: PM Report
TLCC Process
  BAW-1 status
  Planning for BAW-2 (AD&I meetings etc.)
IWLC-10 planning and (ILC) focus
GDE “Interim Report” (working title)

## Slide 2: TLCC Status: BAW-1
BAW-1 report given in 15th September AD&I meeting:
  http://ilcagenda.linearcollider.org/getFile.py/access?contribId=7&resId=1&materialId=slides&confId=4789
BAW-1 proposals submitted to Director
  Accelerating gradient, gradient spread
  Single-tunnel + HLRF solutions (KCS, DRFS)
Both documents are ‘extensions’ of original SB2009 document
  they do not replace it (or repeat it)
BB has formed Change Review Panel
  together with EC.
Process should close by the time of ILCSC-PAC review (11-12 November)

## Slide 3: TLCC Status BAW-2
BAW-2: SLAC January 18-21 2011
Two remaining SB2009 themes:
  Reduced bunch number parameter set
  Re-location of e+ source to end of e- linac
Expect large involvement from Physics & Detector community
  Our primary stake-holders
Monthly AD&I meetings will focus on preparation for January BAW-2
  13.10 Parameter sets (discussion & review)
  10.11 Travelling focus simulations, Physics & Detector studies
  08.12 Upgrade / risk-mitigation strategies, CFS impact
  05.01 Preparation for workshop, programme review etc.
Considerable work to do
  but resources are scarce
IWLC10 will provide an important venue to discuss BAW-2 related issues

## Slide 4: ILWC10
Programme now finalised
  difficult ‘marriage’ between ILC and CLIC requirements
For TLCC important aspect is communication with Physics & Detector groups
BAW-2 important focus (AS):
  Damping Rings:
    e-cloud
    10Hz running – in particular 50% duty cycle for e+ ring
  Positron Source
    Consolidate parameters including low Ecm running
    Parameters for high-field undulator (Nb3Sn)
  BDS/MDI
    Propose novel FD solution (low Ecm running)
    IP (beam-beam) parameters in general (within MDI)
  Simulations / RTML
    Completion of emittance budget document
    Gradient tilt – further work?
    GUINEA-PIG simulations (Travelling Focus)

## Slide 5: GDE Interim Report
First draft deadline: November 5