AS-TAGL-meeting-3nov2010.doc

URL:   http://ilcagenda.linearcollider.org/conferenceDisplay.py?confId=4863

participating:

Nick Walker, Akira Yamamoto, Marc Ross, Ewan Paterson, Jim Clarke, Nikolay Solyak, Tetsuo Shidara, Wilhelm Bialowons, Kaoru Yokoya, Susanna Guiducci, and notes by Peter Garbincius

PM Report

TLCC process - BAW-1 status

- Change Evaluation Panel (CEP) is currently evaluating BAW-1 consensus proposal.

- CEP has requested some clarification and summary of proposal - sent by PMs 2.11.10.

- Outcome may not be resolved before PAC meeting next week.

TLCC process - preparations for BAW-2, SLAC, Jan 18-21

- Two main baseline changes under consideration:

  - relocate e- source to end of e- ML

  - reduced number of bunches (so-called low-power option)

- Issues are physics parameters and in particular lower Ecm running

- Physics impact - physics & detector people are being much more involved, have voice

- BAW-2 much more relevant for Area System groups (more so than BAW-1).  Upcoming AD&I meetings will focus on preparation for this workshop.

- Primary issues are

  - traveling focus – simulations just starting.

  - 10 Hz Operating (15% more RF power for e+ DR)

- Restoration of RDR bunch number (‘upgrade’) will be an important topic

  - PAC asked about the time needed to install the required DRFS klystrons for such an upgrade. This will discuss at PAC in Eugene (11-12.11). Such an upgrade likely to require several months (possibly up to a year). Especially if third damping ring needs to be installed.

  - Current working 1 TeV parameter set assumes restoration of 2600 bunches has either already happened, or will happen in parallel to the TeV upgrade.

- Future meetings to prepare for BAW-2:

  - 10.11.10:  AD&I - parameters, Physics & Detector studies, tentative agenda - some of us will be traveling to Eugene.

  - 8.12.10 - upgrade /risk mitigation scenarios - mostly CFS, but will included HLRF upgrade scenarios (installation).

  - 5.01.11 - review parameters, costs, BAW-2 programme

- BAW-2 workshop is open, everyone is welcome. Currently anticipate ~ 70 participants

- Maxine distributed information today, here is the URL - be sure to register

  - http://ilcagenda.linearcollider.org/conferenceDisplay.py?confId=4612

ILCSC PAC - next week, Nov 11-12 in Eugene, Oregon

- agenda is available on indico, talks will be posted

  - http://ilcagenda.linearcollider.org/conferenceOtherViews.py?view=standard&confId=4680

- idustrialization (SCRF) a central focus at PAC request [talks by Akira and Eckhard (for XFEL status)]

- two talks on positron source (Wei Gai & Jeff Gronberg)

- SB2009 update on both accelerators (Nick Walker) & detectors (Jim Brau)

Design Documentation - ILC EDMS Team

- All design documents must be uploaded to ILC-EDMS

- There will be a document czar as of beginning of January (part of DESY team on ILC-EDMS)

  - at Geneva, Lars Hagge said this new hire will be available to help us through this task

- Example documents to be uploaded include:

  - lattice files

  - specifications/parameter tables

  - drawing and sketches

  - technical documents supporting design choices

  - ... anything else

- 3D CAD models (integration) also need to be reviewed, documented and consolidated into ILC-EDMS.

- Started already with Damping Ring group. Other AS groups to follow. Goal is to be finished with initial iteration by ALCPG in March 2011.

Interim Report - deadline for draft sections is this FRIDAY, November 5

- need to pay attention to author guidelines => communicators => professional printers

- graphics must be high resolution and submitted as separate files (jpg or similar graphics formats).

Area System Reports:

Sources - Jim Clarke

- not much since meeting in Geneva, except for work on Interim Report

- person who was modeling high field Nb3Sn undulator module departed -have identified another  volunteer and he will start soon. Should have working parameter set for simulation work soon.

- at IWLC10 - polarization often referred to - how much polarization can be attained with tight photon collimation?

- Wei Gai - presented calculations at Geneva (http://ilcagenda.linearcollider.org/contributionDisplay.py?contribId=493&sessionId=83&confId=4507)

  - if you collimate to get 60% Polarization - what is e+ yield vs. energy?

  - can always get 60% polarization above 160 GeV => 320 GeV = sqrt(s)

  - but less polarization below 160 GeV

  - but still need to consider handling amount of beam on both e+ production target and photon collimator (not trivial)

  - Nick notes that parameter table show polarization is higher at lower energies, but Wei Gai made a statement that the polarization goes down with Ecm

    - Jim says the numbers in the tables are correct

  - Wei will discuss this polarization at PAC.

DR - Susanna Guiducci - presentation includes URLs to these other meetings

- ECLOUD10 workshop at Cornell

  - simulations comparing 6 ns and 3 ns bunch spacing for 3 km DR

  - DR satellite meeting - 13oct

  - recommendations at IWLC10 DR sessions participation by DR, CESR-TA, other labs

    - discussion on RF impact of 50% duty cycle (10 Hz for e+ DR)

    - feasible, need extra RF power overhead of ≤15%

    - DR parameter tables will be updated accordingly

- IWLC10 DR WG

  - 6.4 km lattice assessed and documented

  - 3.2 km lattice - still considering two choices

  - R&D including kickers, testing multibunch extraction at ATF

  - low emmittance, study at CESR-TA

  - participation of experts from synchrotron light soruces ~ 2 pm emittacnce

    - Diamond and Australian SLS

  - strengthened CLIC-ILC DR collaboration

- TDP interim report - DR R&D - emphasize key technical performance goals

  - e-clould mitigation

  - ultra-low emittance operation

  - fast injection/extraction kickers

RTML - Nikolay Solyak

- simulations since Beijing were reported at IWLC2010

- lattice design in central integrated area:

  - Andrea Latina - left to CERN to work on CLIC (can still provide a little work for ILC)

  - new guest scientist will start in 2 months

  - there is an open associate scientist position for ILC beam dynamics

- documentation:  working on update for RTML for SB2009 - also with Kyoshi Kubo

- working on RTML start to end simulations for both BC1+BC2 and single stage BC

- Nick - our working assumption is a single Bunch Compressor

Next Meeting: Wednesday 12th December 14:00 GMT