## Slide 1: PM Introduction & Report
TLCC process: BAW-1 status
TLCC process: preparation for BAW-2
ILCSC PAC meeting – Eugene, Oregon
Design documentation (ILC-EDMS)
Interim Report

## Slide 2: TLCC Process: BAW-1
Proposals:
  adoption of ±20% gradient spread in ML
  single-tunnel solution for ML
    KCS
    DRFS
    RDR HLRF Technology Option (back-up)
Change Review Panel:
  Barish (Chair), Garbincius, Himel, Asiri, Büßer, Jie Gao, Yokoya
PMs received request for some clarification
  responded as of yesterday
May not be resolved before PAC meeting (next week)
  original plan

## Slide 3: TLCC Process – Prep. for BAW-2
BAW-2 SLAC, Jan. 18-21
Themes:
  Re-location of e+ source to end of e- linac
  Reduced bunch number parameter set
Physics parameters and low-Ecm running the underlying theme
Much more relevance for AS
  very much an integrated activity, unlike BAW-1 themes
Focus of AD&I webex meetings

## Slide 4: BAW-2 Issues
Travelling Focus
More detailed simulations required
considered higher-risk option
10Hz Operation (Low Ecm)
Positron damping ring 50% duty cycle
RF solution still required (this workshop)
Upgrade / Risk-Mitigation
Understand scenarios for re-establishing RDR bunch number
Cost impact (mostly CFS)
Stability issues → impact on feedback and tolerances
Inclusion not a cost issue
Understanding cost impact (1.9% TPC)
Other emerging options (high-field undulator)
Considered either as possible luminosity upgrade or risk-mitigation (GDE PAC)
Physics impact
Working with Physics & Detector groups as part of the TLCC process
some studies just starting
IWLC10 – solutions exist
Generally positive responses being heard

## Slide 5: Preparing for BAW-2: AD&I meetings
10.11.10: Next week AD&I meeting
  Parameters updates (formal parameters table)
  Physics and detector studies status
  Tentative detailed programme for BAW-2
8.12.10: Upgrade/risk-mitigation scenarios
  mostly CFS related
5.01.11: Review of parameters, cost, BAW-2 programme
Open workshop – everybody welcome
  no parallel sessions
  larger attendance expected than for KEK BAW
  Registration page available (very) soon.

## Slide 6: ILCSC PAC review
Uni. Oregon, Eugene 11-12.11
  last review: 19-20 May Valencia
Accelerator & Detector overview
  more management level
Agenda and talks publically accessible on ILCAgenda:
  http://ilcagenda.linearcollider.org/conferenceOtherViews.py?view=standard&confId=4680

## Slide 7: Agenda

## Slide 8: Agenda

## Slide 9: Design Documentation
Beginning the process of producing the TDR
All design-related documents must be uploaded to ILC-EDMS
ILC-EDMS group (@DESY) will be primarily responsible for maintaining the database
  documents zsar
Plan to work systematically through each AS TAG and ‘harvest’ important design documents
  lattice files
  specifications / parameters tables
  drawings and sketches
  technical documents supporting design choices
  …
Have started with the Damping Ring group
Goal is to have initial ‘sweep’ complete by ALCPG (March 2011)

## Slide 10: Interim Report
Deadline for draft section submissions in This Friday November 5
AS responsibilities:
  Section 3.1 CesrTA – Palmer
  Section 3.2 ATF2 – Tauchi, Seryi
  Section 3.3.1 e- source – Brachmann
  Section 3.3.2 e+ source – Clarke
  Section 3.3.3 Damping Ring – Guiducci
  Section 3.3.4 BDS – Seryi
  Section 4.4 Beam Dynamics & Simulation – Kubo, Solyak
Please pay attention to author guidelines distributed