## Slide 1: SCRF Monthly WebEx Meeting Jan. 12, 2010
Agenda
Report from PMs (10 min.)
  General plan
  Report of visiting JLab (Yamamoto/Ross)
  Visit to industry (Yamamoto)
  Preparation for the BAW-2 (Ross/Walker)
General Report from GLs (10 min.)
  Cavity Gradient (R. Geng)
  Cavity Integration (H. Hayano)
  Cryomodule (N. Ohuchi)
  Cryogenics (T. Peterson)
  HLRF (S. Fukuda / C/ Nantista)
  ML Integration (C. Adolphsen)
Special Discussions (40 min.)
  Interim report final draft (each original author/editor)

## Slide 2: Schedule related to SCRF
Dec. 15: SCRF-webex
Jan. 6-7: Visit to JLab
Jan. 12: SCRF-webex, today!
Jan. 18 – 21: BAW-2, SLAC
Feb. 8,9, 18: Visits to Asian SCRF C/C industry
Feb. 28 – Mar. 3: TTC at INFN/Milano
March 3, 4 : Visits to EC SCRF C/C industry
March 14-17: Visits to AMs SCRF C/C industry
March 19 – 23: GDE/ALCPG, Univ. Oregon, Eugene,

## Slide 3: Agenda of JLab-GDE Meeting on Jan. 6 and 7, 2011

## Slide 4: Objectives of Visiting JLab
High Gradient Cavity R&D
  Possible JLab’s effort and Cooperation with GDE
  GDE SCRF Cavity Gradient Research leadership (group leader’s role)
Industrialization
  Learn JLab’s effort for the new production/process facility
  Cost effective process
    Vertical EP process development
  Possible contribution to the ILC cavity/cryomodule process / assembly / Test

## Slide 5: Notes from Discussions
GDE cavity gradient research leadership
  Rongli Geng will stay as the group leader
    ~ 25 % of his capacity
    Focus on high gradient research
    Extend the work on the yield data-base in cooperation with Camille’s data-base team
    Expect his stable work on during TDP-2
  JLab’s further contribution to GDE and SRF cavity R&Ds
    Continue and extend high field gradient
    Establish vertical EP process and technology
    Be willing to reserve further contribution/share to future and possible ILC construction activity by using the new C100 CIP facility at JLab

## Slide 6: Preparation for Visiting Vendors
Prepare for the technical documents:
  Technical specifications of
    Nb material/sheet, Cavity component and integration, and Cryomodule component and assembly
  Presentation file
  Place them on a URL
    Target date : Jan 30, after getting approval of EC.
Establish the visiting plan and members
  PMs (at least, two)
  Regional Directors (can be regionally shared)
  Cost-experts (can be regionally shared)
  SCRF cavity/cryomodule experts from Laboratories (can be regionally shared)

## Slide 7: Plan for Industrial Communication
Period | Occasion | Action Items
Oct. 20 | IWLC-10: GDE SCRF | Discuss ‘cavity and CM specification’ and industrial model, and study plan
Oct. 25-26 | Visit DESY | Learn E-XFEL cavity and cryomodule specification and procurement
Nov. 11-12 | ILC-PAC | Report the study plan / preparation plan for industry
Dec. 9 | Visit Saclay | Learn E-XFEL cryomodule assembly contract: Hosted by Saclay lab., and contracted by companies
Jan. 6 | Visit JLab | Lean new production/process facility Discussion on process industrialization w/ vertical EP
Jan. |  | Complete the technical specification, and Distribute it to possible vendors
April/May |  | Receive responses from vendor
Oct. |  | Complete new cost estimate

## Slide 8: Plan for Visiting Vendor
No. | Date | Company | Meeting Place | Technical sbject | Notes
1 | 2/8 | Hitachi | Hitachi / Tokyo | Cavity & Cryomodule | 
2 | 2/8 | Toshiba | Toshiba / Tokyo | Cavity & Cryomodule | 
3 | 2/9 | MHI | MHI / Kobe | Cavity & Cryomodule | 
4 | 2/9 | Tokyo Denkai | TD / Tokyo | Nb Material / Sheet | 
5 | 2/18 | NingXia, NTIC | NTIC / NingXia | Nb Material / Sheet | 
6 | 3/3 | Zanon | INFN / Milano | Cavity & Cryomodule | 
7 | 3/4 | RI | RI, Koeln | Cavity & Cryomodule | 
8 | 3/14 | AES | AES, | Cavitu & Cryomodule | 
9 | 3/15 | Niowave | Niowave | Cavity & Cryomodule | 
10 | 3/16 | PAVAC | PAVAC | Cavity & Cryomodule | 
11 | 3/17 | Wachang (?) | In Oregon (?) | Nb Material / Sheet | 
GDE members: PMs, and RDs / Cost-experts / Experts from Lab (shared regionally)

## Slide 9: BAW-2 Agenda, Jan. 18,
Reduced Bunch Number
09:00 Welcome 15'
Speaker: Norbert Holtkamp (SLAC)
09:15 Top Level Change Control 15'
Speaker: Barry Barish (GDE)
09:30 Overview 1h00'
Speaker: Marc Ross (FNAL)
10:30 break 30'
11:00 Linac KCS 45'
Speakers: Chris Adolphsen (SLAC) , Christopher Nantista (SLAC)
11:45 DRFS 45'
Speaker: Shigeki Fukuda (KEK)
12:30lunch 1h30’
14:00 DR and upgrade 1h00'
Speakers: Susanna Guiducci (INFN) , Mark Palmer (Cornell University LEPP)
15:00 Bunch Compressor 20'
Speaker: Nikolay Solyak (FNAL)
15:20 break 30'
15:50 e- 15'
Speaker: Axel Brachmann (SLAC)
16:05 Cryo 15'
Speakers: Tom Peterson (FNAL) ,
16:20 Discussion 1h00'

## Slide 10: BAW-2, Jan. 19
Reduced Bunch Number
09:00 CFS 30'
Speaker: Victor Kuchler (Fermilab)
09:30 Cost Impact 1h00'
Speaker: Peter Garbincius (FNAL)
10:30 break 30'
11:00 BDS at reduced beam parameters 1h30'
Speaker: Andrei Seryi (John Adams Institute)
12:30lunch 1h30’
14:00 Physics impact 1h30'
Speaker: Jim Brau (U. Oregon)
15:30 break 30'
16:00 Summary / discussion 1h30'
Speaker: Nicholas Walker (DESY)

## Slide 11: BAW-2, Jan. 20
Positron Source Relocation
09:00 Overview and Layout 45'
Speaker: Ewan Paterson (SLAC)
09:45 Positron system performance 45'
Speaker: Gai
10:30 break 30'
11:00 DRFS operation at lower gradient (10Hz) 30'
Speaker: Shigeki Fukuda (KEK)
11:30 KCS operation at lower gradient (10Hz) 30'
Speakers: Chris Adolphsen (SLAC) , Christopher Nantista (SLAC)
12:00 CFS for 10 Hz 30'
Speaker: Victor Kuchler (Fermilab)
12:30lunch 1h30'
14:00 DR @ 10 Hz 30'
Speakers: Susanna Guiducci (INFN) , Mark Palmer (Cornell University LEPP)
14:30 Source @ 10 Hz 30'
Speaker: Axel Brachmann (SLAC)
15:00 Alternate pulse operation in electron Main Linac 30'
Speaker: Kiyoshi Kubo (KEK)
15:30 break 30'
16:00 Cost implications 1h00'
Speaker: Peter Garbincius (FNAL)
17:00 Discussion 30'

## Slide 12: BAW-2, Jan. 21
Positron Source Relocation
09:00 Undulator R & D 30'
Speaker: Jim Clarke (STFC Daresbury Lab)
09:30 Physics performance issues 1h00'
Speaker: Jim Brau (U. Oregon)
10:30coffee 30'
11:00 Summary / discussion 1h30'
Speaker: Nicholas Walker (DESY)
12:30Lunch and close 1h00'

## Slide 13: Interim Report Chapt. 2 : SCRF Special Discussions for Final Check
SCRF Technology (Editors: AY, MR, JK, TS)
2.1 Primary challenges for SCRF Tech. (AY/MR/NW)
2.2 Development of world-wide infrastructure (HH/MC/JK/EE)
2.3 Progress towards high-gradient (RG/CG)
2.4 Cryomodule design and development (NO/TP/PP)
2.5 HLRF development (CN/SF)
2.6 Systems integration tests (HH/MC/JK)