## Slide 1
ILC CFS AND GLOBAL
SYSTEMS MEETING
CONVENTIONAL FACILITIES
AND SITING GROUP
GENERAL STATUS UPDATE
V. Kuchler

## Slide 2
OVERVIEW
  General Regional Status
  Consultant Activity
  Preparation for Area System Technical Baseline Reviews

## Slide 3
GENERAL REGIONAL STATUS
  Asian Region
    Efforts are Concentrated on Earthquake Recovery at KEK for Approximately 2-3 Months
    Still Need to Verify Progress of KEK Consultant Efforts
  European Region
    Opportunity for Collaborative Effort with CLIC for Aspects of IR Hall Design
  Americas Region
    US Budget Resolution will impact Consultant Effort Through FY 2011
      Completion of Parsons Contracts
      Collaboration with CLIC for IR Platform Design

## Slide 4
CONSULTANT STATUS
  Asian Region - TBD
  European Region
    Arup UK has Provided Four Proposals for Aspects of IR Hall Design for CLIC/ILC
      Platform Design for Detector Movement
      Rock Mass Behavior Model for IR Region
      Passive Isolation Slab Design at BDS Tunnel Directly Adjacent to Detector
      Review of General Design of IR Region

## Slide 5
CONSULTANT STATUS cont.
  American Region
    Pending US Budget, Funds will be Provided for Detector Platform Design Study
    Parsons Contracts
      Three Contracts are Currently in Place
      Bi-Weekly Webex Meetings are Held
      Mechanical Design is Underway Initially Focusing on the Central Region
      Electrical Design is Progressing as an Overall Design
      Tunnel Configuration and Lining Study will Provide Lining Alternatives but Impact on Machine Installation will Necessarily be a Separate Study

## Slide 6
AS TECHNICAL BASELINE REVIEWS
  CFS will Focus on Damping Ring Review
  DR Drawings are Being Updated Based on Input Received at ALCPG11
  Mechanical and Electrical Criteria are Fairly Complete
  A Complete Information Package of Criteria and Drawings will be Developed for Review and Comment by AS Representative and PM’s in May 2011
  Iteration to be Completed Prior to July Meeting
  CFS Fully Intends that Reviews will Sanction Already Reviewed and Approved CFS Criteria and Drawings
  Once Approved – All CFS Information will be Entered Into EDMS as Baseline CFS TDR Criteria
  This Format will be Used for all Subsequent AS Technical Baseline Reviews