## Slide 1: Recovery Status
N.Terunuma, KEK
ATF2 meeting, June 1st, 2011

## Slide 2: Recovery schedule
We are in the commissioning of DR.

## Slide 3: Checkout with a test beam, ATF-KEK
2011/5/25
Injector
2011/5/26
LINAC
2011/5/30
DR 1st turn
Single bunch, 0.78 Hz limited by radiation safety
0.8 x 1010 e/bunch at Linac
0.2 x 1010 at the end of BT
Very small in DR
2011/5/27
BT

## Slide 4: DR checkout has been started
5/30(Mon): DR injection. One turn only.
5/31(Tue): Adjust the magnets to have a storage.
      60 usec storage.
We found QM5R is 1 mm lower. East arc is also needed to align.
It seems that the RF frequency should be re-adjusted for the DR circumference; expanded by getting warmer.

## Slide 5: Work for a week - same as before -
Daytime
Add the fixing plates for shield blocks
Re-align the beam line especially in DR
Repair and upgrade
Evening
Checkout of the beamline components with beam
Retune the beamline