## Slide 1: PM Report – AS WebEx
PAC review – 18-19 May Taiwan
Baseline Technical Reviews (BTRs)
AD&I Meetings
TeV Upgrade ‘homework’ (August 17 AD&I meeting)
TDR Outline (update)
Calendar / AOB

## Slide 2: May ILC PAC Review
Reason why we missed an AS TAG meeting 
All talks publically posted:
  http://ilcagenda.linearcollider.org/conferenceDisplay.py?confId=5084
Machine themes:
  SCRF R&D (incl. S1 global)
  Beam Test Facilities (ATF/ATF2, CESRTA, FLASH)
  TDR cost estimate (incl. SCRF mass-production)
  TDR baseline (incl. plans for TeV upgrade studies)
    results of TLCC
    plans for further baseline consolidation (BTRs)
  Collaboration with CLIC

## Slide 3: Key PAC Findings
Importance of coherent concept beyond 2012
  maintaining ‘core team’ for post GDE era
  (comment aimed at ILCSC)
GDE primary goal should be to keep costs under control
Endorse ‘build-to-print’ concept for SCRF
  labs take and manage risk
  strong support for KEK ‘pilot plant’ concept
    “Never ask industry to do what you can’t do yourself”
Encouraged by R&D results
  gradient / scrf
  BTF progress/successes ‘impressive’
Final report should be available in coming weeks

## Slide 4: Baseline Technical Reviews
Important part of our design process
  Establishing the baseline design for the TDR
    next level of detail beyond TLCC
  Consolidation of Technical Design Documentation (TDD  ILC-EDMS)
  Cost estimate
  Final Technical Design Report(s)
Schedule
  Damping Rings 7-8.07.11 INFN Frascati
  RTML 24-28.10.11 DESY e+ e- sources BDS/MDI
  Linac (SCRF) 19-20.01.12 KEK
  CFS/Global 1st-Qtr 2012 FNAL or CERN

## Slide 5: BTRs (Accelerator Systems)
System design (for TDR*)
  Parameters
  Baseline lattice ( see register later)
  component descriptions (lists!)
    magnets / power supplies / RF / vacuum / diagnostics /..
  CFS requirements
Cost estimate
  based on above
  expected to be mostly scaled from RDR data
For BTR
  important to identify ‘what has changed’ from RDR
   Prepare decisions / documentation in advance 
  BTR is ‘final review’ of these issues
    goal: post BTR decisions to a minimum

## Slide 6: BTR – AS – Design Register
Lattice design is basis for everything
‘Design Register’ first iteration to be released next week
  22.06 AD&I meeting – presentation from Benno List
Attempting to pull together and document current lattice status
  provide interface for CFS and costing
Remaining work to be identified and prioritised
  and potentially lived with (for TDR)

## Slide 7: BTR – AS – Documentation
WBS structure in ILC-EDMS
Top-level description of system (layout)
Parameter tables
Beamline overview
Lattice files
Component lists
Component specifications
  spec. sheets
CFS critiera
(Cost information)
More detailed information coming soon.
Should begin to prepare for each AS in advance of the TBRs
(DR beware )

## Slide 8: AD&I monthly meetings
Important part of the BTR process
Next week (22.06)
  Preparation for DR TBR (spec. CFS)
  Release of 1st iteration of Design Register
July 20 (tbc)
  Post review from DR BTR
  Proposed agenda for DESY October review
  Design register and documentation update/status
August 17 1 TeV upgrade
  Reports on TeV upgrade homework (see next)
September / October  DESY meeting

## Slide 9: TeV Homework (AS)
Email request sent 10th June
  summary of 27.05 AD&I meeting
TeV machine parameter set for high-beamstrahlung (10%) and low beam power [Kaoru (Toshiaki, Andrei)]
  This was proposed as a possible scenario parameter set for the physics and detector communities to study (in addition to a more conservative beamstrahlung parameter set). 300MW AC power limit
Range of possible linac beam parameters at 1TeV - Chris A., Chris N, Shigeki.
Main linac lattice for 1 TeV upgrade (assuming existing quadrupole arrangement and limits) - Kiyoshi and Nikolay
Possible parameter sets for two and three-stage bunch compressor - Nikolay
Proposal for undulator source parameters at 1 TeV (Wei, update from Accel. Systems meeting 20.05)
BDS relevant issues for TeV operation (collimation system, main beam dump) – Andrei
DR and e- source will need to comment on any possible parameter sets

## Slide 10: TDR Outline
Part 1: R&D Summary
  Interim Report Chapters 1-3
Part 2: Reference Design
  organized per Accelerator System
  includes TeV
  includes Cost and Schedule
Part 3: Risk Analysis and post 2012 work
  R & D, Project Engineering and Risk Analysis
Part 4: Project Implementation Plan
  Harrison and ILC-EC

## Slide 11: TDR Outline
Part 1: R&D Summary
  Interim Report Chapters 1-3
Part 2: Reference Design
  organized per Accelerator System
  includes TeV
  includes Cost and Schedule
Part 3: Risk Analysis and post 2012 work
  R & D, Project Engineering and Risk Analysis
Part 3: Project Implementation Plan
  Harrison and ILC-EC
Final outline (including next-level sections by mid-summer)
Begin work at LCWS

## Slide 12: Schedule – 2011/12
DR BTR workshop 7-8 July
EC face-to-face 19-20 July
TDR Costing 20-21 July
SRF11 satellite meeting - industrial 24 July
IPAC11 4-9 Sept
LCWS11 (ILC-CLIC workshop) 26-30 Sept
RTML/Sources/BDS BTR 24-28 Oct workshop DESY
ILC PAC Review 14-15 Nov
TTC / S1 Global 5-9 Dec
Linac BTR workshop 19-20 Jan