## Slide 1: AS WebEx Meeting 13.07.11
PM report (brief)
TAG Status reports
  Electron source – John
  Positron source – Wei
  Damping Rings – Susanna / Mark
  RTML – Nikolay
  BDS/MDI – Andrei absent
AOB

## Slide 2: PM Report (Brief)
Damping Ring Baseline Tech. Review
  Last week (Frascati)
  Full report at next week’s AD&I meeting
    including lessons learnt for remaining BTRs
Next Week: PM cost strategy meeting
  Pasadena
  PMs and cost engineers / managers
  Basis for TDR estimate (and process)
  Focus: SCRF and CFS
    AS costs likely to be based on scaled RDR unit costs
ILC-CLIC workshop (Granada 26-29.09)
  Conveners all notified
  Should start now to plan working sessions
  PM goals to be provided (focus now TDR incl. cost estimate)
  Special session on TeV upgrade

## Slide 3: AD&I / BTR meetings
20.07 (next Wednesday)
  Brief review of DR baseline (BTR summary)
19.08 TeV upgrade discussions
  homework reports – will remind via email
BTR DESY Workshop (24-27th October)
  Sources / RTML (incl. BC) / BDS+MDI
  ~70 people expected (incl phys & det)
  Work should start now to prepare for this workshop
    Make use also of ILC-CLIC meeting to prepare
    Experience for two-day DR meeting!