## Slide 1: ATF Work Plan Oct 2011
D. R. Bett

## Slide 2: Availability
 | OCT16 | OCT17 | OCT18 | OCT19 | OCT20 | OCT21 | OCT22 | OCT23 | OCT24 | OCT25 | OCT26 | OCT27 | OCT28 | OCT29 | OCT30 | OCT31 | NOV01 | NOV02 | NOV03 | NOV04 | NOV05 | NOV06 | NOV07 | NOV08 | NOV09 | NOV10 | NOV11 | NOV12 | NOV13
BEAM |  |  |  | 1 |  |  |  |  |  |  | 2 |  |  |  |  |  |  | 3 |  |  |  |  |  |  | 4 |  |  |  | 
Colin |  |  |  |  |  |  |  | … |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Glenn |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Doug |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Mikey |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 3: Overview
Week 1 & 2:
  No dedicated shift time
Week 3
  No beam
Week 4
  DR studies (Glenn)

## Slide 4: Week 1
MIDWEEK
  Rebuild LO distribution
  Commission latest version(s) of DAQ
  Study sources of 357 MHz using digital board
    FONT PC maintenance
      Locate portable scope
WEEKEND
  Install FONT5 system (board(s) + processors)
  Locate DR cables

## Slide 5: Week 2
Primary goal:
  Determine if board fixes improved resolution
Suggest monitoring P2 with all processors
  Individual X and Y boards if possible
Standard pre-shift data
  LO phase scan
  Mover calibrations
  Resolution runs

## Slide 6: Week 3
  Prepare DR system to Glenn’s specification
  Analyse data from previous week
        Inventory of FONT equipment

## Slide 7: Week 4
Glenn’s damping ring studies