## Slide 1: S1Global report Write-up status
20111208
H. Hayano for
J. Kirby, R. Paparella, W.-D. Moller, N.Toge +

## Slide 2
Chap. | status | Chapter Title | Contributor | Editor
1 | done | Preface | Yamamoto | Toge
2 | Not yet | Intro | Hayano, Jim, Rocco | Toge
3 | done | Cavity - DESY | Denis | Jim, WD
 | done | - FNAL | Tug | 
 | done | - KEK | Kako | 
4 | done | Coupler - DESY | Denis | Jim, WD
 | done | - FNAL | Tug | 
 | done | - KEK | Kako | 
5 | done | Tuner | Rocco, Kako | Rocco
6 | done | Cryomodule | Paolo, Serena, Ohuchi | Rocco
7 | done | Cold mass assy - module C | Tug, Ohuchi | Jim
 | Not yet | - module A | Kako, Ohuchi | 
8 | done | Cryogenics | Nakai | Toge
9 | done | HLRF | Fukuda, Nantista | Toge
10 | done | LLRF | Michizono | Toge
Status

## Slide 3
Chap. | status | Chapter Title | Contributor | Editor
11 | Not yet | 1-cavity operation | Kirk, Yuri, Denis, Rocco | Toge+
 |  |  | From SRF11 paper? | 
12 | Not yet | Multi-cavity operation | Kirk, Yuri, Rocco, Toshi | Toge+
 |  |  | From SRF11 paper? | 
13 | Not yet | Cryomodule performance | Ohuchi, Peterson, Nakai | Toge
 |  |  | From IPAC11 paper? | 
14 | Not yet | DRFS operation | Toshi Matsumoto | Toge
 |  |  | From IPAC11 paper? | 
15 | Not yet | Alignment | Hayano, Tsuchiya | Toge
 |  |  | From ALCPG presentation | 
16 | Not yet | Summary | Hayano, Jim, Rocco | Toge
Status
8 sections draft completed out of 16 sections : 50% completed

## Slide 4
Write-up Plan updated
Waiting chapter -> KEK people only
Hayano will urge KEK people to finish first round writing.
KEK people dead-line : End of year 2011.
Edited version, return to contributor:
Middle of January 2012.
2nd version submission : End of January 2012.

## Slide 5
N. Toge’s plan

## Slide 6: 1. Preface
Contributor: A.Yamamoto
Editor: Toge
Outline:
  Historical background and the status in the end of 2008, Black December, brought us an idea for the S1-Global program to organize a cavity-string and cryomodule assembly and cold test in a global cooperation.
Technical objectives are:
  To demonstrate plug-compatible assembly of various cavity types and associated tuner and coupler types,
  To demonstrate/practice an international effort to reach the cryomodule test,
Contributions are
  Two cavities from Fermilab and DESY, and four cavities from KEK, and cryomodules from INFN and KEK, and couplers from SLAC and KEK, and tuners from Fermilab, DESY, and KEK.
Brief summary of achievement

## Slide 7: 2. Introduction
Contributors: Hayano, Jim, Rocco
Editor: Toge
Outline below is Toge’s invention, not examined yet by Hayano:
Scope of experiment
  Layout
  Short system description
  Goals
Job sharing
Schedule / Time evolution

## Slide 8: 3. Cavity
Contributors: Tug, Denis, Kako
Editor: Jim, WD
Below is what Toge rec’ved from Kako (for TELSA-type and TESLA-like)
Cavity design
Cavity fabrication
Surface preparation
Vertical test results
Joining with He jacket
(Horizontal Test Results when available…TB9AES004 for instance)
Shipping

## Slide 9: 4. Coupler
Contributors: Tug, Denis, Kako
Editor: Jim, WD
 Outline by D.Kostin expected via Jim or WD (??)
Below is what Toge received from Kako (for TTF-III and STF-2)
Coupler design
Coupler fabrication
Preparation for assembly
Conditioning at test stand
Conditioning in cryomodule at room temperature

## Slide 10: 5. Tuner
Contributors: Rocco, Yuriy, Kako
Editor: Rocco
Tuner chapter draft outline by Rocco
Attention: Linkage with 11.

## Slide 11: 6. Cryomodule
Contributors: Paolo, Serena, Ohuchi
Editor: Rocco
 Cryomodule chapter draft outline by Rocco

## Slide 12: 7. Cold mass assembly
Contributors: Tug, Eiji, Norihito
Editor: Jim
Cryomodule C Cavity String Assembly
  Incoming Inspection / Placement in Clean Room at KEK
  KEK Clean Room / Tooling
  Parts, particularly those different from ‘std’
  Rough Alignment
  Cavity String Layout and Assembly Order, Intermediate Steps
  String completion and tests / leak checks
  Roll out from Cleanroom ready for cryomodule
Cryomodule C Cold Mass Assembly (to be confirmed by KEK, S1G could have different order)
  Two phase Helium Pipe Assembly
  Tuner / Magnetic Shield Assembly / Piezos loaded
  Hanging Cavity String from HGRP
  Cavity String Alignment
  Completion of Cold Mass Assembly
  Insertion into Vacuum vessel
  Final Assembly Checkout
Cryomodule A Cold Mass String Assembly
  (same as #1 above A-G)
Cryomodule A Cold Mass Assembly
  (same as #2 above A-F)
Lowering and installation in the Tunnel
  Lowering ; Alignment; Final Assembly; Commissioning tests

## Slide 13: 8. Cryogenics
Contributor: Nakai
Editor: Toge
2K cryogenics system at STF
  Generation of 2K superfluid helium
  Schematic diagram of 2K cryogenic system
  STF plan
Upgrade of cryogenic system for S1-G
  Additional vac pumps for increasing the cooling cap at 2K
  PC-aided control and data acq system for long-term operation
Operation of cryogenic system
  Cool-down curves
  Warm-up curves
Summary
  2 wks for cool-down of S1-G CMs
  Stable operation
  Sufficient cooling cap for keeping cavities at 2K

## Slide 14: 9. HLRF
Contributors: Fukuda, Nantista
Editor: Toge
General description of HLRF at S1G
RDR-type configuration
  Overview
  Specs for modulators
  Specs for klystrons
  Specs for power distr. System
    Tree-type PDS
    Linear-type PDS
    Waveguide components
      Variable tap-off (SLAC-type)
      Variable power divider
      Phase-shifter and reflector
      Q-variation and power variation in PDS
      Circulator
    HLRF studies at S1Global

## Slide 15: 9. HLRF (cont)
DRFS-type configuration
  DRFS configuration and the purpose
  Specs for modulators
  Specs for DRFS klystrons
  Specs PDS
  Performance of DRFS HLRF at S1G

## Slide 16: 10. LLRF
Contributor: Michizono
Editor: Toge
System overview (Stage 1 + Stage 2 + DRFS ) …
  use Katagiri’s paper at J.Acc Phys Soc Mtg 2011/8
Interlock system …
  use Michizono’s IPAC paper
Detuning and QL measurements …
  use Michizono’s IPAC paper

## Slide 17: 11. 1-cavity operation
Contributors: Kirk Yamamoto, Yuriy, Dennis, Rocco
Editor: ALL
Mostly from SRF11 paper by K.Yamamoto
  http://lcdev.kek.jp/~kirk/SRF11/
Long-term operation with FNAL-style LFD compensation

## Slide 18: 12. Multi-cavity operation
Contributprs: Kirk Yamamoto, Yuriy, Rocco, Toshi Matsumoto
Editor: ALL
Cavity operation aspects (Kirk Yamamoto)
  http://lcdev.kek.jp/~kirk/SRF11/
  Simultaneous 4-cavity operation
  Radiation vs accelearting field
LLRF aspects (Toshi Matsumoto)
  Stability of vector sum control … use Matsumoto’s J.Acc Soc Mtg 2011/8
  Long-term operational stability … Michizono’s IPAC
  Quench detection … Michizono’s IPAC

## Slide 19: 13. Cryomodule performance
Contributor: Ohuchi, Peterson, Nakai
Editor: Toge, Rocco
No outline has been received yet. Expect that Ohuchi comes up with the text on the basis of presentations at IPAC11 and elsewhere.

## Slide 20: 15. Alignment
Contributor: Hayano, Tsuchiya
Editor: Toge
Intro and motivation
Wire-measurements
Laser-monitor measurements
Summary

## Slide 21: Summary
Contributor: Hayano, Jim, Rocco
Editor: ALL

## Slide 22: Important Comments
Each chapter is expected to occupy approx 10~15 pages in the IEEE / NIM format.
Editors might be doing some “re-seating” of contributions into the final form of Chapter organization as found suitable. For instance, the Cold mass assembly chap and others.
Text should be upbeat and positive. However, it should be forthcoming also and be open in identifying the problems encountered and countermeasures contemplated into the future.
Need to start writing.
Should aim at: Some, if not complete, real text + illustrations + tables to exchange and share toward Granada GDE meeting.