      Report from the Technical Board
        Roman Pöschl
        LAL Orsay
CALICE Collaboration Meeting Shinshu March 2012

---
Role of Technical Board
- Important executive body of CALICE
- Keeping track of activities
- Forum of experts of different detector technologies
- Foster collaboration between different projects
- Identification of needs for co-ordination and ressources
- Technical preparation of strategic decisions to be taken
  by CALICE steering board
- TB can (and maybe should?) be the main communication channel between CALICE and testbeam sites
  At least when preparing major beam test
  At least it has to ensure that this communication happens

---
Since Heidelberg ….
Once again busy months ...
- Large scale beam tests (i.e. 1m³ prototypes)
   - RPC DHCAL
   - Physics Prototype of W-HCAL
   - SDHCAL prototype (including Micromegas)
 - Planning of running in 2012 (CERN, DESY)
   CERN: SDCHAL, WDHCAL
   DESY: Ecals, AHCAL
- DAQ2

---
        Configuration RPC DHCAL Nov. 2011
50 layers, no absorber
-> 13 X0
-> 1.3 λI
460,800 readout channels
- Successful data with secondary
  Beam
- No success with tertiary beam
  (very small energies)
This marks the end of a successful test beam campaign at Fermilab
CALICE input on analogue
and digital calos

---
Whcal Prototype
Main purpose: Validation of Geant4 simulation for hadronic showers in tungsten
Current HCAL setup has 38 W layers.
Including active material this is ~4.8 λ
While being installed in SPS H8
Scintillator tiles 3x3 cm2 (in centre)
Read out by SiPM
Whcal stack hosts also T3B counters
Scintillator will be replaced
by RPCs in 2012
→ WDHCAL

---
Events taken in September run (all runs)
  - 11 M events in pion runs.
  - 2.2 M events in dedicated muon runs.
  - 1.1 M events in electron runs.
  - i.e. 2.38 M events /day (all runs)
  - Kaon sample!!!!
- All 2011: 3 runs or 20 days of run, all “good” runs
  - 26.2 M events in pion (mixed) runs.
  - 5.0 M events in dedicated muon runs.
  - 2.4 M events in electron runs.
  - i.e. 1.68 M events /day (only “good” runs)
Overview on 2011 running with the WHcal
Completed full 2011 programme

---
DAQ2 issues
XDAQ

---
DAQ2 cont'd
- The DAQ2 could not be consolidated for the (SDHCAL) running in 2011
  DAQ2 has been in a prototype state which required a lot
  of expert intervention and would have needed a lot of careful
  and coordinated actions
  The DAQ2 was the central issue of the TB discussions during the last
  autumn winter
  Thanks to Vincent for having been always ready to report to TB
  This applies also to the engineers such as L. Mirabito, R. Cornat, C. Combaret
November 2011 was used to draw conclusions from the experience in 2011
Two meetings: 'DAQ days'
- One among experts/actors of the SDHCAL runs for a critical review
- A second one CALICE wide for the mid-term/long term planning

---
Conclusion of DAQ2 days
- DAQ2 had to be considered as well as a prototype!
  Ok for small setups, less optimal for large setups
- LDA has been spotted as weakest piece of the chain
  Mechanical instabilities lead to failures
- Due to pressure for success a number of interventions were uncoordinated
- (Temporary!!!) split of DAQ2 development in order to assure success of SDHCAL
  running in 2012
Stable DAQ2 for
SDHCAL running
In 2012
Config: ethernet
r/o:usb
DAQ2 Nov. 2011
Stable DAQ for
full scale
Ecal, AHCAL, SDHCAL
Config: Ethernet
r/o:Ethernet

---
Intermediate DAQ2 and SDHCAL preparation
r/o part (USB)
PCs with xdaq
for event recording
Fast command part
(ethernet)
- Agreement within TB:
  In spring 2012 SDHCAL will be equipped with 48 GRPC + 2 Micromega chambers
- Status as of 15/2/12 (Date of a DAQ review)
  39 GRPC chambers integrated into DAQ, stable running over days
  Data quality → see later
- DAQ2 will be operational also for Micromegas
- Full system test (48+2) planned for 15/3/12 (=1 month before start at PS)

---
DAQ2 Running modes
A major source of misunderstanding, therefore here once and for all
FEE and DAQ are rather conceived for ILC matters and less for beam tests
1) ASIC keep data in memory with depths of
    127 for HARDROC/MICROROC
    15/16 for SKIROC/SPIROC
2) The buffer is emptied on
a) Arrival of external trigger (Pulser or scintillator) – Beamtest mode
b) Acquisition start at beginning of spill – Acquisition end at end of spill
    Buffers a flushed upon RAMFULL (of at least one ASIC) – ILC mode
Upon every detector readout a number of good events can be expected
It is therefore more appropriate to speak of a success rate instead of a
trigger rate
- Buffers are also filled (and emptied) due to noise
If fnoise >> infinity we read out noise => small success rate
If fnoise → 0 buffers are filled with 'good events' => high success rates

---
SDHCAL – Data quality, Trigger rates and success rates
Clean cosmic
tracks recorded
with 39 chambers
At IPNL
- Three thresholds
  Present
- Interesting
  Observation in
  Shower events
  → (S)DHCAL session
- Situation of 15/2/12: Readout with pulser at 5 Hz
  About 5 good cosmic tracks/readout => “Success rate” ~ 25 Hz
- (After optimisation of noise and thresholds)
  Expect around 1500 events per 10 s. spill at SPS

---
DAQ2 – 'Main' trunk
ODR:
Stability of data transfer in network
DIF:
Continous improvement of FW
Towards generic FW
Difficult tasks:
Only small number
Of people!!!!
LDA:
Replaced by GigaDCC
CCC:
Revision of system level features
Firmware

---
Beam tests 2012
To be taken into account :
- FNAL shutdown (officially) 5/12 – 2/13
See http://www.ppd.fnal.gov/MTBF-w/schedule.html for MTBF schedule
- CERN:
- Start of PS program on 16/4/12
  Ions to PS starting from middle of July
- Start of SPS program on 7/5/12
   Long period with ions in Sept. 2012 !!!
   Split proton period in autumn 2012 (interrupted by another ion run)
   Can we live with ions ?
- End of SPS/PS program 3/12/12
- Shutdown 2013 - 2014 (?)
- DESY available all the time and flexible (Ideal for tests with small setups)
  However due to CERN shutdown can expect run to DESY in 2013
Funding of beam tests possible through AIDA (also for the non-European groups)!!

---
CERN 2012
CALICE requests for 2012
	PS request	SPS request	Comment
WDHCAL	3 weeks in T9	2x3 weeks in H8	PS in spring 2012 / SPS in late autumn
SDHCAL GRPC	2-3 weeks in T9	2x3 weeks in H2	Current request includes no secondary devices (e.g. Mmegas) / PS in late spring 2012 (April) / SPS in spring 2012 (May) / SPS in autumn 2012
Micromegas	-	1 week	Autums where steel stack is, parasitic running with GRPC
- Submitted on 19/12/12 as individual requests with accompanying letter
  written by R.P.
  <http://cdsweb.cern.ch/record/1407906>
- PS Schedule published mid of February
  SDCHAL 16/4/12 – 30/4/12, WDHCAL 14/5/12 – 24/5/12
- SPS not yet published but sneak preview did look alright

---
DESY 2012
Ecals :
- Two periods
   26/3/12 – 6/4/12 at T24 small SiW Ecal setup 1-3 layers
   More details → See Ecal session
   21/7/12- 3/8/12 in T21 with SiW with up to ten
   layers including Alveolar structure of 700kg,
   1 T Magnet available for 2nd period
   Integration of ScintEcal into 'summer program' ?
   Beam test visit/inspection on 8/2/12
   TA via AIDA to be prepared !!!!
Analogue Hcal : 'Permanent' user at DESY

---
Towards DBDs, new ECFA Panel etc.
Reminder on CALICE criteria on 'Technologie readiness'
This meeting will be decisive on the CALICE input for 2012 docs

---
Summary and outlook
- Autumn/winter discussions were marked by DAQ reviews
- … and preparation of 2012 beam tests
- Promising status of SDHCAL before 2012 campaigns at CERN
- Slow but steady progress with 2 generation prototypes
  Ecal, AHCAL towards small scale beam tests
  Will benefit from stabilisation of DAQ2
- DBD preparation should move into focus of activities

---
Backup

---
Towards s/w for Technological Prototypes
- Readout reassembly simulation
  - Uses SystemC + low-level routines
1 ROC
“f” frames
And Then?
   Interface
online/offline?
Data Format
Proposal exist
For SDHCAL
LCIO
ROC
Data
Events
ROC
chains.
ODR
pkts
Scheme by D.Decotigny (LLR)
Needs tight communication between DAQ team, CALICE Software Team
        and ILC Core software Team
CALICE specific: Gerald Grenier to collaborate with s/w coordinator for SDHCAL
        Other detectors
        Usage of CALICE database?

---
CALICE Software
- Software coordinator Shaojun Lu
- Contacts for subdetectors:
  SiW Ecal: ???, R.Poeschl
  ScintEcal: Cotera
  AHCAL: Angela, Shaojun
  (S)DHCALS: Gerald Grenier
  TCMT: K. Francis?
  Tracking: P. Dauncey, D. Jeans
  Simulation/Mokka: G. Musat
- All physics prototypes are implemented in Mokka
  SDHCAL GRPC as well
- Data processing:
  Support by M.S. Amjad, D.Jeans, A. Kaplan, K. Krastev, N.Feege, L. Weuste and S. Lu
  Data processing on request
- CALICE s/w needs to be put on broader basis
  Efficient s/w group is essential for publishing physics results