## Slide 1: Cost estimate development and KILC-12 reviews
G. Dugan
ADI meeting
3/14/12

## Slide 2: Proposed schedule for KILC reviews
Are the contacts appropriate in each case (and will they be at KILC-12) ?

## Slide 3: Area systems and cryogenics
Before KILC:
  Identify ICET-cost-WBS elements to be (a) escalated from RDR or (b) provided with a new estimate
  Example: positron source cost-WBS
1.001 | Positron_Source
1.001.001 | positron source staffing
1.001.002 | Cryomodules
1.001.003 | RF_Power_Sys
1.001.004 | Cryogenics
1.001.005 | Controls
1.001.006 | Computing Infrastructure
1.001.007 | Installation
1.001.008 | Instrumentation
1.001.009 | Dumps_Collimators
1.001.010 | Vacuum
1.001.011 | Magnets_PS
1.001.012 | Positron_Source_Specific
  Provide a preliminary total TDR system cost and send to CE’s before KILC
  CE's to meet (phone or WebEx) with Area systems contacts individually in early April to discuss this

## Slide 4
At KILC:
  For new estimates, present the estimate and discuss methodology, uncertainties, and comparison with RDR.
  Review the preliminary rolled-up system level TDR total cost.
  Establish schedule for completing
    final TDR estimates (including uncertainties)
    final TDR basis-of-estimate documentation (for RDR-derived cost elements, and for elements with new estimates)
Area systems and cryogenics

## Slide 5
Prior to KILC:
  generate and send to CE’s a preliminary TDR cost estimate for electrical/mechanical costs (Americas) and civil costs (for all regions).
At KILC:
  Review preliminary TDR cost estimate for electrical/mechanical costs (Americas) and civil costs (for all regions)
  Follow-up on any cost-related issues from CFS TBR.
  Compare estimates from different regions and reconcile differences
  Establish schedule for completing
    final TDR estimates (including uncertainties)
    final TDR basis-of-estimate documentation (for RDR-derived cost elements, and for elements with new estimates)
Proposed agenda: Conventional facilities
(to be revised after CFS TBR)

## Slide 6
Prior to KILC:
  Continue development of cost-effective HLRF design
  Generate and send to CE’s a preliminary TDR cost estimate for HLRF systems
At KILC:
  Review status of preliminary TDR cost estimate for HLRF
  Establish schedule for completing
    final TDR estimates (including uncertainties)
    final TDR basis-of-estimate documentation
Proposed agenda: HLRF

## Slide 7
Prior to KILC:
  Discuss status/schedule at cost meeting next week 3/20 at CERN
  Analyze available cost studies
At KILC:
  Review status of cost basis information (summary spreadsheet).
  Review and discuss results of any newly available industrial studies.
  Update schedule for completion of remaining studies.
  Establish steps and schedule for deciding on final cavity/CM costs for TDR
  Establish schedule for completing
    final TDR estimates (including uncertainties)
    final TDR basis-of-estimate documentation
Proposed agenda: Cavity and cryomodule