## Slide 1: Cost-Containment
Four Top-Level Baseline Changes were made in 2010/2011 to provide margin for changes in Value Estimate including:
  Changes in scope (reduced bunches)
  Changes in understanding (gradient spread, single tunnel safety)
  Consolidation (positron source, central region)
Approximately 12% reduction in Value Estimate achieved 
  This is our baseline; TDR Value Estimate must be consistent

## Slide 2: TLCC – Bottom Line
Cost containment: 600-800 MILCU
Performance in principle maintained
Higher risk (top 30% lumi)
Half is from CFS - per PHG, 09.2010

## Slide 3: The fourth Baseline Technical Review (BTR) - Conventional Facilities and Siting 22-23 March 2012
All changes made to the CFS 2007 Reference Design during the Technical Design Phase are to be presented by the CFS Technical Group for review by the GDE Project Manager Review team. Each change will be evaluated on the basis of performance, cost and impact on related systems. The Review team will produce a report to the GDE covering content, findings and decisions made at the BTR.
It is expected that the CFS BTR will be the last BTR leading up to the Technical Design Report. It represents the culmination of the Accelerator System and Main Linac Technology Baseline Technical Reviews held in the last 9 months. Each of the earlier BTR's included statements of impact on CFS. It is important to identify and summarize these at the final BTR.
Also, as the final BTR, any outstanding system-wide changes that have not already been properly completed should be presented and reviewed. The list of such changes will be drafted by the Project Managers, Cost Engineers and Technical Area Groups and may include, for example, path-length related topics.
ILC GDE Project Managers, 23 March, 2012

## Slide 4: BTR – CFS
http://indico.cern.ch/conferenceOtherViews.py?view=standard&confId=165201
SB2009 / TLCC CEP was based on parametric scaling 
CFS-2012 VALUE estimate has bottoms-up, three-region basis
  Nikken Sekkei (Tokyo-Chiyoda) & J-Power (Tokyo-Chuo), Parsons (Chicago), Amberg (Switzerland)
  Quite different basis than RDR
Cost detail was not ready for presentation at BTR

## Slide 5: Next Steps:
Collect cost estimate detail from CFS / Contractors
Cost estimates based on:
  Criteria / Functional Specifications  from AS;(10% CFS)
  Unit costs  from CFS
Contractor work began 11.2011  obsolete criteria
Final criteria posted. Thanks to Benno List.
Simple tally of costs: All changes can be traced to either a) or b)

## Slide 6: Next Steps:
Sort and Study cost drivers in preparation for KILC - see G. Dugan parallel schedule: http://ilcagenda.linearcollider.org/getFile.py/access?contribId=3&resId=0&materialId=slides&confId=5557
High Profile:
  HLRF distribution; integration of Marx modulator and new Power Distribution System to match +/-20%
  Civil Construction unit costs; all regions
  Experimental Hall
  Electrical
CFS, HLRF, and SCRF - each have Webex meetings before KILC

## Slide 7: Next Steps:
Action item list …

## Slide 8: Siting Studies in Japan
国際リニアコライダープロジェクト･国内立地課題検討
  AAA document, soon to be released
Civil Engineering
Management
Environmental
Infrastructure
Earthquake