## Slide 1: TDR Preparation
26th June, 2012
John Carwardine

## Slide 2: TDR Preparation
Many new submissions in the past two weeks
  Thank you!

## Slide 3: TDR Parts I and II
Milestones:
  First drafts 22.04 (KILC 12) Long gone!
  Melbourne EC 12-13.07 (deadline 9.07) 1st snapshot
  IWLC’12 22-26.10 (deadline 19.10) complete draft
  PAC submission 18.11 final draft
Approximately 40% of both Part I and II submitted
  First iteration editing – probably <10%

## Slide 4: Mechanics for submissions
Preferred method for submitting files:
  ‘Upload Files’ function on Forge TDR portalhttp://forge.linearcollider.org/tdr
  Also, portal has links to templates, source files, figures browser, and to information on editing progress
Tables: please provide editable tables (not jpg)
  MS Word table; Excel file; TeX table
Figures: we need high quality figures in separate files
  Except for photos, we want vector pdf / eps files
  Figures embedded in Word documents are invariably not publication quality (but ok to include as a place-holder)
Please contact us with any issues

## Slide 5: TDR Preparation
New additions to Editorial team
  Kauro Yokoya will join Editorial team for TDR-1
  Chris Adolphsen will assist Akira with SCRF chapters (in place of Jim Kerby)
  Additional support from Mike Harrison
  Brian Foster and Nobu Toge will join later

## Slide 6: TDR Milestones
Melbourne, July 12/13
  Half-day review by EC on TDR preparation
  Report will be based on submission/editing status on July 4th
Arlington 22 October
  Completed draft TDR to be submitted to EC for review and sign-off prior to submission to PAC
Early December
  Submit final draft to PAC for first external review