## Slide 1: Tentative ATF Plan – Oct 2012
1/6
Mikey Davis
20 September 2012

## Slide 2: Introduction
The aims of the trip are to try and establish a decrease in jitter at the IP as measured at IPB
A sub aim would be to show a decrease in jitter at IPA
Two methods could be tested
  upstream feedback
  feedforward
2/6
Mikey Davis
20 September 2012

## Slide 3: Setup
3/6
Mikey Davis
20 September 2012

## Slide 4: 1) Feedback
In single bunch mode
  Upstream Calibrations
  Downstream Calibrations
  Move IP to IPA
  Do a jitter run (resolution, jitter at FONT and IP)
  Upstream kicker scan
Switch to 2 Bunch mode
  Measure 2 bunch resolution and correlation
  Do feedback, see if it works at the IP
4/6
Mikey Davis
20 September 2012

## Slide 5: 2) Feedforward
In single bunch mode
  Upstream Calibrations
  IP BPMS Magnet Calibrations
  Downstream Kicker Scan
  Move IP to IPA
Switch to 2 Bunch mode
  Measure 2 bunch resolution and correlation
  Single loop P2 and P3 gain scans
  Single loop feedback
  Coupled loop feedback
  Go from there (depends on if it works I guess)
5/6
Mikey Davis
20 September 2012

## Slide 6: Plans
Upstream feedback works 1st time what do we do
Upstream feedback doesn’t work 1st Time
Feedforward works 1st time
Neither work
6/6
Mikey Davis
20 September 2012