## Slide 1: ML-SCRF: Monthly WebEx Meeting Dec., 19, 2012
Reports from PMs
  ILC-GDE SCRF schedule
  Completion of TDR advance draft
  Report from PAC and from the close out
Reports from TA Group Leaders
  Cavity, Cavity Integration, Cryomodule, Cryogenics, HLRF, ML
    R. Geng, H. Hayano, P. Pierini, T. Peterson, S. Fukuda/C. Nantista, C. Adolphsen
Further Actions
  Finalization of TDR: Further check and more references
  Preparation for the External Cost Review

## Slide 2: SCRF: FY2012~13 Plan
月 | SCRF WebEx | GDE / International
10 | 3 | 8-12: ASC-12 @ Portland 22-26: LCWS @ Arlington 28-29: IEEE-NSS @ Anaheim
11 | 21 | 5-8: TTC (JLab) 13-14: GDE Cost Review (Fnal) 14-16: Higgs factory WS (Fnal)
12 | 19 (today) | 13-14: ILC-PAC (KEK) 15: LC Symposium (Tokyo)
 | (16) | 9, 16, 23, 30 (11, 18, 25, 2/1) External cost-review preparation mtgs. for SCRF
2 | 14 (Last GDE-SCRF webex) | 6-7? External Cost Review (London) 21-22: ICFA/ILCSC (Vancouver) : Transition to the next organization
5 |  | 13~17: IPAC (Shanghai) 27-31: ECFA-LC 2013 (DESY)
6 |  | 12 ILC Event (KEK, CERN, Fnal) at 5:00 pm
9 |  | 22-27: SRF2013 (Paris)
11 |  | 11-15: LCWS-2013 (Tokyo)

## Slide 3: TDR Technical Volumes
Reference Design Report
ILC Technical Progress Report
(“interim report”)
TDR Part I:
R&D
TDR Part II: Baseline Reference Report
Technical Design Report
~250 pages Deliverable 2
~300 pages Deliverables 1,3 and 4
* end of 2012 – formal publication early 2013
2007
2011
2013*
AD&I

## Slide 4: General Assembly
Vol. 1: Physics
Vol. 2: Accelerator
  Part 1: R&D
  Part 2: Accelerator Baseline Design
Vol. 3: Detectors
  Common, SiD, ILD

## Slide 5: ILC-PAC Reviewers held at KEK, Dec., 13-14, 2012
TD Report (Part II) submitted to the PAC
Reviewers
  Jonathan Bagger
  Jia-er Chen
  Stefan Choroba
  Michel Davier
  Lyn Evans (Chair)
  Enrique Fernandez
  Paul Grannis
  Stuart Henderson
  Masao Kuriki
  Tomio Kobayashi
  Lutz Lilje
  John Mammosser
  Wolf-Dietrich Moeller
  Katsunobu Oide
  Robert Orr
  Ray Pillay
  John Seeman
  Hans Weise

## Slide 6: ILC-PAC Agenda held at KEK, Dec., 13-14, 2012
Agenda (12/13)
09:00 – 09:45 Executive Session
09:45 – 10:15 Accelerator Overview B. Barish
10:15 – 10:30 Break
10:30 – 11:15 Machine Design N. Walker
11:15 – 12:30 SCRF (Cavity, CMs) A. Yamamoto
12:30 – 13:00 Executive Session
13:00 – 14:15 Lunch
14:15 – 14:45 ML layout M. Ross
14:45 – 15:15 HLRF S. Fukuda
15:15 – 15:30 Break
15:30 – 16:00 Source W. Gai
16:00 – 16:30 Damping Rings G. Dugan
16:30 – 17:00 BDS K. Buesser
17:00 – 18:00 CFS Kuchler/ Enomoto KCS RF system C. Adolphsen
18:00 – 19:00 Executive Session
Agenda (12/14)
09:00 – 09:15 Detector Overview S. Yamada
09:15 – 09:45 ILC Physics M. Peskin
09:45 – 10:05 DBD Introduction J. Fuster
10:05 – 11:00 DBD Common I Lohrmann, K. Buesser, C. Clerc
11:00– 11:15 Break
11:15 – 11:30 DBD Common A. Miyamoto
11:30 – 12:30 SiD White/ Barklow
12:30 – 13:40 Lunch
13:40 – 14:40 ILD Y. Sugimoto
14:40 – 15:10 IDAG M. Davier
15:10 – 16:10 Executive Session
16:10– 17:00 Closeout

## Slide 7: From Close-out, for TDR and SCRF from notes by Marc Ross, A. Yamamoto
TDR, General:
  This was the main purpose of the review. Can the committee support the TDR? Where is it weak?
  In general the committee was satisfied with the presentations, apart from KCS.
  The biggest piece was the SRF. Enough progress was made that the TDR can be seriously be defended.
  The gradient range is well within reach and in this way the project is in much better shape than the LHC was when it was approved.
  It should now profit enormously from the industrialization of the XFEL. And should not stop there as there are areas that need further attention. The foremost of these are tuner and the power coupler.
  For the coupler, an important statement was made: It seems the Toshiba coupler was rejected because it was too expensive However, work on the Toshiba coupler well organized (with rigid cold-end outer pipe) should be continued and the cost-effective production to be realized.

## Slide 8: From Close-out
Stefan Choroba
Content concerning the HLRF. It is in good shape. Many aspects are similar to the XFEL. ILC uses the same tubes and will also benefit from the E XFEL technical approach. The Marx is a different type of modulator and there is a need to operate it for more time. In principle this is basic advice. For the waveguides used in DKS there are no major concerns. Some power distribution components should be tested. Overall DKS is a good solution.
There are concerns with KCS. The scheme is very attractive and would be very interesting if it would be in a textbook. There are several points that need review. What happens in case of a breakdown? This needs investigation. Are we sure that you can align the system so that you have no conversion into other modes? This needs more investigation. The high precision that many components need should be proved. It is not clear how to test the feasibility of the whole system. Lastly, the LLRF system for DKS looks similar to that of FLASH. It is not clear how it works for KCS. (There was no LLRF presentation.)
Lutz Lilje
KCS energy balancing has to be looked at. The TDR has nothing about this. (I think he meant adjusting the distribution between cryomodule ‘ML units’.)
The cavity gradient target is within reach. Satisfactory cavity production by other manufacturers has been demonstrated. A sustained effort is needed to make sure that the new vendors don’t forget things. Just a cautionary statement. Cavity preparation procedures have to stabilize (chemistry). Also the approach for selection of the data has to stabilize in order to harmonize the data and process. Cryomodule assembly is a problem as has been discussed several times.
There is a need for more investment into module assembly. ILC will get experience from DESY / E XFEL. But this will remain an issue. New, alternate shapes have been demonstrated. HOM suppression needs to be studied for the new shapes. (is this true?).
The E XFEL will give a good data point for the tuners, including the motor. There are several options. The overall tuner integration effort has to be discussed.

## Slide 9: From Close-out
Wolf-Dietrich Moeller
Power coupler development. Cost should not be the only argument - the Japanese coupler must therefore be included. The cost is not so much more - especially if produced in quantity. The port diameter is a very important parameter.
A different port diameter can be allowed if we adopt the idea that we have compatible designs only for one region. In that case it is not necessary to specify the interface at the coupler port. The Toshiba (Japanese) coupler has to have a larger coupling range.
Hans Weise.
There is quite some agreement among us (DESY (and other) members of the committee). We exchanged and summarized our findings. The cold linac technology is ready. We do not see fundamental flaws. Needed improvements are really technical development.
The goal must of course be come to the point where you can build it. Industrialization is the most important point. In large series production all the cavities are treated the same and according to the well-defined procedures. The same should true for cryomodule assy. Assembly has to be done according to procedure with no mistakes. All existing modules (cryomodules built to date) are non- standard and include compromises, usually made to stay on schedule. This is not a useful way to establish a production process record. We have to come to the point where there are good statistics. As of now, findings are based on the existing BN analysis. It was surprising to see the span of the costs in the offers for XFEL cryomodule assembly . The main reason was the costing of risk. We found out that the best price was from company who did clean room work. For others - they had a hard time to cost the risk. We have to educate many companies and by this we can save money.
A key issue is mechanical work in clean rooms - screws in clean rooms – as this is different from semiconductor work. Concerning cavities - mechanical production is not the issue anymore.
We have new companies who produce good cavities. Cavity preparation in industry is new. The knowledge is still in the labs and now industry has to do it. We have to do more technology transfer for cavity preparation.

## Slide 10: ML-SCRF: Monthly WebEx Meeting Dec., 19, 2012
Reports from PMs
  ILC-GDE SCRF schedule
  Completion of TDR advance draft
Reports from TA Group Leaders
  Cavity, Cavity Integration, Cryomodule, Cryogenics, HLRF, ML
    R. Geng, H. Hayano, P. Pierini, T. Peterson, S. Fukuda/C. Nantista, C. Adolphsen
Further Actions
  Finalization of TDR: Further check and more references
  Preparation for the External Cost Review

## Slide 11: Further Actions
Final check for text, specially on References
Visit:
https://forge.linearcollider.org/attachments/download/1585/20121210-TDR1-PAC.pdf
https://forge.linearcollider.org/attachments/download/1586/20121210-TDR2-PAC.pdf
https://forge.linearcollider.org/attachments/download/1587/README.pdf
Please add, specially, references more adequately.

## Slide 12: Agenda under consideration for External Cost-Review London, Feb. 6, 2013
 | Sessions A | Sessions B
am | Executive session | 
 | ILC design overview (NW) | 
 | General cost methodology (GD) | 
 | SCRF Overview (AY) Cavity production study by RI (NW) | 
 | Lunch | 
pm | SCRF Cryomodule assembly study by BNG (VP) Cryogenics (TP) | HLRF (SF and CA)
 | Executive session | 

## Slide 13: Agenda under consideration for External Cost-Review London, Feb. 7, 2013
 | Sessions A | Sessions B
am | Executive session | 
 | CFS -1 | Conventional accelerator systems
 | Lunch | 
pm | CFS-2 | 
 | Cost summary/roll-up | 
 | Executive session | 

## Slide 14: Preparation for External Cost Review
SCRF Webex meeting, dedicated for review
  Jan. 9: Cavity, CM, Cryogenics
  Jan. 16: RF power system
  Jan. 23: Cavity, CM, Cryogenics
  Jan. 30: RF power system and overall check,
At usual webex time slots.