## Slide 1: March Trip Plan
1/7
Mikey Davis
01 March 2012

## Slide 2: Pre Shift Checks
Further hunting for mystery 20dB atten.
  Check part no. on splitter
  Check atten. of all cables in setup
  Test signal levels with signal generator
Check BPM noise floor
  Use external LO instead of reference
  Measure without the beam
1/7
Mikey Davis
01 March 2013

## Slide 3: Pre Shift Parasitic Work
Setup LO Phase
  Adjust RCPS
  Phase Los
  LO Phase Scan
Upstream Calibration (mover scan)
3/7
Mikey Davis
01 March 2013

## Slide 4: First Shift
Dispersion / coupling correction
  Use the standard method
  Hopefully included in this will be a measurement of the jitter
  If not make sure you do this
Measure jitter / upstream downstream correlation
Look at results
  If jitter in EPICs is still large do not proceed
  Talk to ATF people and see if they have any suggestions
Centre beam in IP BPMs
IP Waist Scan
IPB Calibration
  Centre waist at BPM
  Do this with a number of different attenuation settings, try for the smallest attenuation setting possible
4/7
Mikey Davis
01 March 2013

## Slide 5: First Shift
Switch around the second stage downmixer for IPA and IPB
  Take some jitter runs – maybe very coarse calibrations
  See if the switch has any effect
Jitter vs Bunch Charge Scan at IP BPMs
  See if we’re limited by resolution
IP Kicker Calibration
  Single bunch
  Initial coarse scan
  Detailed finer scan
  Cross check EPICs and HONDA
Upstream kicker calibrations
  Single Bunch
  Initial coarse scan
  Detailed finer scan
  Cross check EPICs and HONDA
  Retest Jan Results
5/7
Mikey Davis
01 March 2013

## Slide 6: First Shift
Switch to two bunch mode
  Recalibrate IP BPMs
Measure the bunch to bunch correlations
  See if tuning has improved correlations
  Measure both upstream and downstream
  If they’re bad try a ext kicker timing scan
6/7
Mikey Davis
01 March 2013

## Slide 7: Post First Shift
Look at results from first shift and decide how to proceed
  If we haven’t managed to get a good beam talk to ATF guys and try and understand why
  If we have maybe consider ff or fb if we can repeat the results
7/7
Mikey Davis
01 March 2013