## Slide 1: ATF/ATF2
3-4 April 2013 at KEK
  https://ilcagenda.linearcollider.org/conferenceOtherViews.py?view=standard&confId=5973
  All presentations posted
Very well attended (including international collaborators)
Review committee:
  Barry Barish
  Alex Chao
  Olivier Napoly
  Katsunobu Oide
  Marc Ross
  Andre Seryi
  Rogelio Tomas Garcia
  Nick Walker (chair)
  Akira Yamamoto

## Slide 2: Review Goals
evaluate and comment on progress made toward achieving the stated (ILC) goals
  37 nm vertical beam size at the IP
  Stabilising the beam
assess the current readiness of the ATF/ATF2 complex toward achieving the goals, including, for example, understanding of beam dynamics and expected instrumentation performance
comment on lessons-learned at the ATF/ATF2 for the ILC complex and how these may be included in the ILC design
discuss future plans and set milestones for the short and medium term towards achieving the ILC goals.

## Slide 3: Themed Sessions
Wednesday 3.04
  Damping Ring Performance
  (ATF2) Accelerator Physics Issues
  ATF2 Beam optics design and performance
  Achieving the stability goal
Thursday 4.04
  Instrumentation & Diagnostics
  Collaboration issues
19 separate presentations

## Slide 4: Close Out
Congratulations to the team for
  An excellent and successful programme
  A well-prepared and comprehensive review!
Primary (2) goals have expanded to include a “third” goal
  Quantification and control of beamline impedance
  (also know as wakefields)
We believe goal 1 and impedance issues should be separated (next slide)

## Slide 5: Goal 1: 37 nm
Achieved 64 nm at low bunch charge
  Already clear demonstration of optics and aberration control
  Should make this very clear (quantify)
  Optics control and tuning algorithms work!
Last “100m” will be challenging
  6437 nm
  Kicker and EXT (optics) issues etc.
  programmes already in place
  understanding diagnostics (IP BSM systematics)
Caveat: understand impact of reduced beta_x* to vertical beam aberrations. Should be a goal to implement.
Going to high currents does not seem to offer any benefit in understanding optics issues
Understanding emittance preservation at higher bunch charge is a new goal
  But equally important for LC

## Slide 6: Goal 2
Goal II assumes:
  "wakefield" problem is solved to enable 1-2e10 e/bunch
    IPBPM resolution at 7e9/bunch is 3.7nm
  IP Jitter below 30%. So far upper boundary is given by beam size
    During March run: 10nm < IPjitter < sqrt(65^2-48^2)=44nm
Instrumentation concerns:
  IPBPM resolution in large divergence location?
  IPBPM calibration:
    long process
    Piezo read-out resolution=20nm
    temperature effects in full set-up

## Slide 7: Collaboration & Future Programmes
Important to unify further the groups involved in Goal 2
Low beta* an extrapolation of goal 1 (good)
Consider SC FD test back on the table.
Budget situation for 2013 is critical

## Slide 8: Next Steps
NJW (chair) to draft a short report
  very short and comprehensive
Iterate with committee
Final ‘draft’ to Barish/EC end of April
  And to ATF/ATF2 collaboration