## Slide 1: Preliminary Draft: Planning for SCRF Power Coupler WG Meeting
During LCWS-2013
The University of Tokyo
To be held on Nov. 12 and 13, 2013
H.H , A.Y.

## Slide 2: Objectives
Review of coupler development status,
  Define (re-define) specification required,
  Understand reasons of problems,
Seek for stable and cost-effective couplers, and
Find and agree with a plug-compatible coupler design, with cost-effective fabrication and assembly into cryomodule,
Discussion should be project oriented, and we intend to reach consensus for a design dedicated for ILC.

## Slide 3: Candidate Dates: Nov. 12-13, 2013
 | am | pm
11, Monday | Plenary | Plenary
12, Tuesday | SCRF/ML: Coupler WG | SCRF/ML: Coupler WG
13, Wednesday | SCRF/ML: Coupler WG | SCRF/ML: Coupler WG
14, Thursday | SCR/MLF: Other WG | SCRF/ML: Other WG
15, Friday | Plenary | 
A proposal:
Full two-days meeting for Couplers
  Co-conveners: Eiji Kako and Wolf-Dietrich Mueller
- One-day meeting for other WGs to be established -

## Slide 4: Power Input Coupler WG
Nov. 12:
Specification required
Reports:
  General specification
    H. Hayano, N. Soyak
  Coupler design in EU/AM
    W-D. Mueller
  Coupler design in JP
    E. Kako
No. 13
Problems to be solved
  Coupler Fabrication
    RI-Thales, CPI, Toshiba,
  Assembly into CM
    W-D. Mueller, D. Costine?
  Power capacity
  Thermal balance
  Tune-ability

## Slide 5: Key persons suggested:
Wolf-Dietrich Mueller
Denis Kostin
Eiji Kako
Nikolay Soyak
Chris Adorphsen
…..

## Slide 6: Plan for approaching the WG
July:
  A fuze meeting to discuss and to assign homework
September:
  An interim meeting during SRF, to review the progress and to prepare further
November:
  LCWS and Coupler WG.
    Reach consensus for the ILC coupler design under a plug-compatible interfaces