Report from Technical Board
Roman Pöschl
CALICE Collaboration Meeting KEK/Japan – April 2015

---
Since Madrid
- 7 Technical Board Meetings since Madrid Meeting
- 3 Beam test at CERN
  - PS: September 2014 AHCAL + ScEcal
  - PS: December 2014 AHCAL + ScEcal (+SiEcal)
  - SPS: December 2014 GRPC-SDHCAL
- Beam test at DESY
  - February 2015: AHCAL
- Chip Submission
  (Sorry not mentioned during session)
- DAQ Task force
- AIDA Approval

---
ASIC Production run

---
SiW Ecal developments
Development of PCBs with 16 ASICs
Wafer gluing – Critical operation!
- Addressed Issues
  → Size of glue dots
   → Relative size of wafer and PCB
   → Mechanical properties of PCB
  → False Si wafers (IEF Orsay)
       to examine procedure under 'real'
        conditions
        First ASU with four real wafers in January 2015
Benefit from careful studies on versatile test benches (see talks in Ecal session)
PCBs are at hand

---
Overview SDHCAL Beam test
Tested already successfully in 2012 with
triggerless and power-pulsing mode
Goals of December 2014 :
- Test improved DAQ system
Use Cerenkov information to purify the pion sample.
 - Compare with gain correction
 - Details see SDHCAL session

---
Micromegas - Systematic studies

---
Overview AHCAL Beam tests
AHCAL Stack
- Versatile R&D Infrastructure
5 layers
Different combinations of
Tiles, SiPM and interface boards
(all readout with SPIROC2)
Progressive improvement on:
- Stability of electronics
  * Layer start at run start)
  * Dying layers during runs
  * reduced dynamic range
Best results in February 2015 beam
at DESY
Details see AHCAL session

---
ScEcal Issues
      EBUs tested in beam tests in combination with AHCAL
        Sharing of DAQ
        Collaboration Shinshu - DESY

---
Combined tests
- November 2014
- 1 SiW Ecal layer
  (FEV8 with 1 wafer as used in beam tests 2012/13)
- Integration into “Scintillator DAQ”
  Standard r/o system with DIF, LDA etc.
Bunch crossing synchronisation
This (and other activities in that direction) proves that combined running is possible
(As expected of course)

---
DAQ Taskforce - Mandate

---
DAQ Taskforce – Composition and activities
Coordinator: Taikan Suehara
SiW Ecal: Remi Cornat, Frederic Magniette
AHCAL+ScEcal: Mathias Reinecke, Jiri Kravnicka
SDHCAL: Laurent Mirabito, Christophe Combaret
Kick-off 10/12/14, regular meetings since then
See report by Taikan at this workshop

---
Beam tests 2015
CERN SPS:
CERN PS: SDHCAL in T9 in May 2015
DESY: AHCAL in May (+slots reserved in Autumn)
Note that AIDA-2020 may provide financial support through Transnational access

---
AIDA-2020
- Project proposed in Framework of European Programme Horizons 2020
        “Research infrastructure”
- Proposal submitted 2/9/14
  Requested funding from EU 10 MEUR
- Proposal accepted 15/1/15
  Approved funding 10 MEUR
- Start of project 1/5/15 for a period of 4 years
  Approved EU support 10 MEUR
  Significant share of LC related work ~20-25% of total sum
- Many CALICE people involved in coordinating positions
  Citation from prominent colleague
   “You are that much involved since CALICE exists!!!!”

---
AIDA-2020 Participants
Associated partners in Japan, Korea etc.

---
AIDA-2020 and CALICE
WP1 NA1 Innovation and outreach
CNRS-LLR
WP3 NA2 Advanced Software
CNRS-LLR
WP4 NA3 Microelectronics and interconnection
    CNRS-OMEGA
WP5 NA4 Common integrated data acquisition
UCL ,DESY, IPASCR
WP6 NA5 Novel High voltage and resisitive CMOS sensors
WP7 NA6 Advanced Pixel detectors
WP8 NA8 Support structures and micro-channel cooling
WP13 JRA1 Innovative gas detectors
WP14 JRA2 Advanced calorimeter infrastructure
CNRS-LAL, CNRS-LLR, CNRS-LPNHE, CNRS-LPSC, DESY, Uni Mainz, MPP-MPG
Uni Wuppertal, IPASCR, UniBergen, CIEMAT
WP15 JRA3 Improved infrastructure for test beam and irradiation facilities

---
Some details I
WP4: Third generation ASICs
WP3: PFA
WP3: Industrialisation

---
WP14: Infrastructure for advanced calorimeters
Paving the way towards detector construction ...

---
Summary and outlook
- Rich amount of activities towards Technological prototypes
   - GRPC-SDHCAL completes data taking
   - Progressively more stable AHCAL running (very versatile infrastructure
   - Intensive test programme of ScEcal
   - SiW Ecal made important step in development of technological prototype
   - Tests of rate tolerance of Micromegas
   - GEMs are entirely silent (?)
   - Looking forward to monitor MAPS technology
     (FOCAL group and existing UK activities
- Foundation of DAQ taskforce to enable combined running in future
- Approval of AIDA-2020
  - Funding for CALICE oriented work
     - Funding for DAQ Task force and further development of digital r/o electronics
     - SPIROC3
     - Tile, SiPM and Si Sensor testing
     - Mechanical studies
  - Prepare steps for detector construction (or at least pre-series)
  => Goes a bit beyond pure R&D => Overlap with detector collaborations
  - Transnational access for beam tests

---
Backup

---
CALICE TB Members
Vladik Balagura SiEcal
Vincent Boudry DAQ2
Maximilien Chefdeville Mmegas
Paul Dauncey DAQ1 and DECAL (MAPS)
Daniel Jeans Software Coordinator
Wolfgang Klempt Tungsten program
Katsushige Kotera ScEcal
Katja Krueger AHCAL
Imad Laktineh GRPC-SDHCAL
Roman Pöschl TB Chair
Jose Repond DHCAL and CALICE Spokesperson
Christophe de la Taille Front End Electronics
Felix Sefkow Steering Board Chair (ex-officio)
Frank Simon Analysis and T3B
Jaehoon Yu GEMs
Vishnu Zutshi TCMT
- Mails and invitations sent to Jean-Claude Brient Nige Watson (Mailing list manager)