Summary of Main Goals (during shutdown)

- Develop and improve data acquisition tools (especially interface between Oxford processor and CERN control system).

- Develop and improve data processing/analysis tools.

- Analysis of 2014 phase feedforward run.

- Ensure phase monitor electronics setup is optimal.

Data Acquisition Tools

- Interface between FONT5 board and CERN control system:

  - Get the IEPLC/LabVIEW test setup working with "timing" (linked to CTF gun trigger)

  - Identify which parameters in the FONT DAQ need to be shared on the CERN control system.

  - Develop an IEPLC class for the FONT5 board.

  - Integrate the LabVIEW shared variables from the IEPLC class in to the LabVIEW DAQ.

  - Create a FESA class for the FONT5 board using the IEPLC class.

  - Deploy the class on the FEC in the phase monitor racks.

  - Test everything works

- Implement Acquisition from FONT5 board in MATLAB scripts:

  - Add parameters to general data saving script

  - Gain scan script

  - Phase monitor calibration script

- Change scripts to use Davide's updated MatLab JAPC libraries.

  - General data saving script.

  - Phase monitor calibrations.

  - Check that Davide's change of replacing '.' in device names to '_' does not cause problems for any scripts.

- Fix and improve the real-time phase monitoring display.

  - Implement removal of bad pulses

  - Fix bug where correlation factors are NaN until the pulse history is completely full

  - Allow plots to be zoomed, changed etc.

- General data saving script

  - Make it easier to stop saving data (currently CTRL-C then run stop() command)

  - Save information about the current valid calibrations to the init settings file

Data Processing/Analysis Scripts

- To implement/improve in new data processing script:

  - Removal of delays between crates/signals (pulse to pulse delays)

  - Removal of timing jitter

  - Bad pulse removal

  - Errors

- New general analysis script

  - Mean phases, correlations, jitter etc. for different sample ranges

  - Save files with results to allow quick comparison between data sets

  - Save plots

Data Analysis

- Run general analysis script on all/most data sets from Nov/Dec 2014.

- Extract best possible PFF results for IPAC etc.

- Analysis to identify source of low correlation between linac and CLEX phase (R56, correlation with BPMs, energy wiggle, etc.)

Phase Monitor Hardware/Electronics

- Ensure the electronics setup for all 3 monitors is the same and optimal. Check amplifiers, attenuators etc.

- Understand why the 2nd monitor is noisier than the 1st monitor.

- Try to remove reflection on diode of 3rd monitor.

- Discuss motivation for installing a 3rd monitor in the linac to allow robust resolution measurements.

Summary of Main Goals (with beam)

- 1st half of the year (i.e. April and June)

  - Improve phase propagation.

  - Phase monitor studies.

- 2nd half of the year

  - Phase feedforward tests with improved beam and hardware conditions.

Summary of Beam Schedule

- January – mid-February: Shutdown.

- Mid-February – Mid-March: Xbox.

- Mid-March – End April: Normal operation.

- May: Shutdown (access system)

- June: Operation in parallel with dog leg.

- July – December: Normal operation.

No PFF tests possible
PFF tests possible with some restrictions (e.g. machine just back from shutdown),
Best status for PFF tests.

Phase propagation between CT and CLEX

- Implement solutions found to try to improve phase propagation.

- Aim for correlation >70% before further PFF tests.

- If no/limited improvement consider installing Frascati phase monitor at start of TL2 to help identify the source.

Phase monitor performance

- Verify electronics setup after any changes during shutdown.

- Diode response vs. beam charge.

- Resolution and phase vs. beam position in monitor.

- Bandwidth measurement.

- If 0.2 degree resolution can't be demonstrated, consider installing another monitor in CT to allow complete resolution measurements (plus if performance of monitor in TBL is questionable, consider moving it to CT to perform cross-checks).

Phase feedforward tests

- Latency fine tuning (relative and absolute kicker timing).

- Take interleaved data.

- Demonstrate factor 10 reduction in phase jitter in some portion of the pulse.

- Correction of whole pulse.

- Bandwidth.

- (tests on combined beam, other setups).

Optics

- Orbit closure fine tuning (why ratio needed for correctors inverted?)

- Any remaining errors (e.g. around TL2 prime).

Amplifier

- Should have factor 2 in power first half of year, nominal power possible second half of year.

- Slew rate/droop correction.

- Bandwidth/other measurements

Links to wikis

- https://wikis.cern.ch/display/CTF3OP/Phase+Feedforward – General info, planning.

- https://wikis.cern.ch/pages/viewpage.action?pageId=80969770 – Plots.