## Slide 1: Japanese Planning for FY2015
Akira Yamamoto
To be reported to ILC-TB, 2015-4-28

## Slide 2: Japanese Planning for FY2015
Month | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 1 | 2 | 3
CFS Geol. Survey TOT develop. |  |  |  |  |  |  |  |  |  |  |  | 
ATF (see next p.) FF beam-size Stability |  |  |  |  |  |  |  |  |  |  |  | 
SRF Cavity STF2 Input-coupler Tuner Cryogenics |  |  |  |  |  |  |  |  |  |  |  | 
e+ source |  |  |  |  |  |  |  |  |  |  |  | 
Meetings Int’l Domestic Comm. survey | ALCW |  | AEC | CFS-CR mtg. |  |  |  | LCWS |  |  |  | 
Surface survery, and boring at the new IP region
Tunnel Optimization Tool to be developed, by ARUP-CERN-KEK
beam
(beam)
9-cell cavity, 1-cell cavity research
RF wave guide purchase, and assembled with CM1
New, plug-compatible coupler to be test at KEK in coop. with CERN
Watch the progress of LCLS-II, lever-arm tuner development, and hopefully consider CR
Demonstrate a full-scale mechanical model with a ”conventional technology”, within 2 years.
beam
beam
beam
Commissioned survey for the ILC technology and project plan
Cryogenics system design to be updated and go to Change Req.
MEXT ILC Academic Expert Committee to be completed by

## Slide 3: Short term schedule: ATF2