## Slide 1: ATF plan
N. Blaskovic
N. Blaskovic & T. Bromwich

## Slide 2: Travel to Japan
N. Blaskovic
 | ATF week 1 | ATF week 2 | LCWS | LC school
Ryan |  |  |  | 
Talitha |  |  |  | 
Neven |  |  |  | 
Rebecca |  |  |  | 
Phil |  |  |  | 
Chetan |  |  |  | 

## Slide 3: ATF plan
This presentation will concentrate on the FONT plan for week 2 of operation at ATF
N. Blaskovic

## Slide 4: In Oxford
Stripline phase shifters
  Test in lab
  Test over network
  Construct interface
Stripline BPM mover controller
  Fix power jumper cable
  Test present and new controllers in lab
N. Blaskovic

## Slide 5: On Monday 28 November
P2 mover controller
  Install
  Check green LEDs & remote operation
Stripline phase shifters
  Install
  Check remote operation
IP BPM electronics
  Option 1: perform electronics tests in situ
  Option 2: take all electronics out of tunnel
N. Blaskovic

## Slide 6: During the week
Stripline phase shifters
  Operate to remove phase sensitivity
Stripline BPM movers
  Centre P1, P2 and P3 with respect to beam
High-charge stripline BPM resolution
  Take parasitic data if at high charge
Make FONT data available on lxs-ip
Any out-of-tunnel IP BPM electronics tests
N. Blaskovic