## Slide 1: IP BPM alignment plan
N. Blaskovic
N. Blaskovic, T. Bromwich, R. Ramjiawan

## Slide 2: Contents
IP BPM alignment measured in February
IP BPM alignment plan for May
N. Blaskovic

## Slide 3: IP BPM alignment in February
IP BPMs were aligned relative to each using with high-β optics in February 2017
On-shift alignment achieved requires adjusting:
  IPAB’s M3 sub-mover (close to IPA)
  IPAB’s M1 and M2 sub-movers (close to IPB)
  IPC mover (no mover pitch introduced)
N. Blaskovic

## Slide 4: Beam-based measurements
Results presented on next slide:
  Blue line: beam on 17 Feb taken as reference
  Green lines: full mover dynamic range (deduced from mover setting on 17 Feb)
  Red crosses: mover settings on 24 Feb
  Red line: deduced beam orbit on 24 Feb (movers set so that beam is centred in BPMs)
Straight-line beam orbit reconstructed for both 17 & 24 Feb data (blue & red lines)
N. Blaskovic

## Slide 5
N. Blaskovic

## Slide 6: Mover dynamic ranges
Next slide:
  Plot IP BPM mover dynamic ranges alone
  Coordinate system as on previous slide
  Straight-line fit through mid-range mover settings constitutes ‘ideal’ beam orbit
N. Blaskovic

## Slide 7
N. Blaskovic

## Slide 8: Mover dynamic ranges
Next slide: rotate plot such that ‘ideal’ beam orbit is horizontal
  In practice at ATF, this requires re-steering the beam or re-positioning the IP chamber
M3 and IPC movers are well aligned
M1 and M2 movers are 180 um too high
N. Blaskovic

## Slide 9
N. Blaskovic

## Slide 10: IP BPM alignment plan for May
‘Internal alignment’ (alignment of IP BPMs relative to each other)
‘Global alignment’ (alignment of IP BPM system for beam size tuning operation)
N. Blaskovic

## Slide 11: Internal alignment
To confirm relative alignment of the IP BPMs after their re-installation
Requires high beta optics for small beam jitter at IP BPMs
Request 1-2 dedicated shifts for this study
Results may require re-alignment inside the IP chamber
N. Blaskovic

## Slide 12: Global alignment
Given larger position jitters and possible position offset, work with attenuated IP BPM signals (e.g. 40 dB attenuation)
Use nominal optics
Work with the beam-size tuning team to find a beam orbit common for both IP BSM and IP BPM operation
Results may require repositioning of the IP chamber
N. Blaskovic

## Slide 13: Suggested schedule
1-2 shifts for internal alignment study
1 shift for global alignment study
Access to perform internal and global re-alignment (help from Sandry/Araki-san)
If internal re-alignment is performed, 1-2 shifts for internal alignment study
1 shift for global alignment study during a beam-size tuning shift
N. Blaskovic

## Slide 14: Appendix
N. Blaskovic
Settings used for IP BPM alignment study in February

## Slide 15: BPM mover settings on-shift
Mover settings to centre beam in all BPMs
BPM mover calibration (–30.65 um/V for IPA & IPB; 29.99 um/V for PI) assumes coordinate system where positive y is up
N. Blaskovic
Date | Mover setting (V) |  | 
 | M1 & M2 | M3 | IPC (Y)
17 Feb | 6.75 | –0.75 | 4.20
24 Feb | 7.00 | 2.75 | 8.80