## Slide 1: TCMB 2018.1.22 K. Yokoya
Original plan was to write a report by ~July 2017.
  Status report at AWLC SLAC
  Cost comparison report at LCWS Strasbourg
  These are only in PowerPoint
  Some progress since them
Expected green light in this summer (autumn?)
  General consensus on the positron scheme among the community needed by LC workshop in Kyushuu at end of May
    May confirm the present baseline/backup
    Or, change it
  Positron WG should give the necessary info
  Set the WG Deadline ~end of February
Plan for WG Report

## Slide 2: Contents of the Report
Preface
  caveats
    1312 bunches,
    critical items only
Undulator Scheme (each item below includes status & future plan)
  Parameters
  Target development
  Capture device
    Flux concentrator
    QWT
  Photon dump
e-Driven Scheme
  Parameters
  Target development
  Flux concentrator
Cost comparison
Summary of technology status