## Slide 1
ILC E-driven e+ Source
T. Omori (KEK)
AWLC2020, October 2020, fully virtual on Zoom
R/D plan of
IDT era and Pre-Lab era

## Slide 2
IDT era R/D plan (page 1)
2020 Autumn – 2022 Spring (1.5 years)
(2) Numerical calculation and design of L-band
SW Acc Tube for Capture Linac
Major R and D Items
(1) Rotation Target Prototype
with Dummy Disk
(3) Numerical calculation of multi-bunch
beam loading of Capture Linac
In addition, we will continue the design of whole system, the start-to-end simulation, radioactivation simulation, study of maintenance scheme, etc. These studies continue through all IDT and Pre-Lab eras.

## Slide 3
IDT era R/D plan (page 2)
2020 Autumn – 2022 Spring (1.5 years)
Now on going: Vacuum and Rotation Test.
Rotation Target Prototype with No Disk
(Detail of item 1) Rotation Target Prototype with Dummy Disk
Preparation in on going:
Spring 2021, We will add Dummy Disk
Dummy Disk
Weight and Moment:
as same as the real target
No water channels in it

## Slide 4
Pre-Lab era R/D plan (Page 1)
2022 Spring – 2026 Spring (4 years)
Major R and D Items
(1) Rotation Target Full Prototype
(2) Flux Concentrator (FC)
FC prototype and Power Supply
(3) Capture Linac Power unit
(a) L-band SW APS Acc. Tube (need special design)
(b) L-Band Klystron (need R and D)
(c) L-band Modulator (Commercial product)
L-band SW Acc. Tube
Flux Concentrator
Rotation Target
L-band
Klystron and Modulator

## Slide 5
Pre-Lab era R/D plan (page 2)
2022 Spring – 2026 Spring (4 years)
First Step of R and D
Design Exists. A prototype exists but the target disk is dummy.
Full Prototype will be made, and it has the target disk with water cooling channels in it.
We will perform vacuum and rotation test of the target.
(1) Rotation Target Full Prototype
(2) Flux Concentrator (FC)
(3) Capture Linac Power unit
(a) L-band SW APS Acc. Tube (need special design)
(b) L-Band Klystron (need R and D)
(c) L-band Modulator (Commercial product)
Design Exists.
We will make the FC prototype and Power Supply, and full current pulse operation test.
We will make the design of the L-band SW APS Acc. Tube. and L-Band Klystron.
We will make high power test of the system with combination of (a), (b), and (c).

## Slide 6
Pre-Lab era R/D plan (page 3)
2022 Spring – 2026 Spring (4 years)
Second Step of R and D
We will make rotation and vacuum test of the target with FC pulse magnetic field on the target disk.
We will make high power test of the L-band SW Acc. tube with magnetic field of the solenoid.
• Combination of (1) Rotation Target Full Prototype and (2) Flux Concentrator.
• Add Solenoids on (3) Capture Linac Power unit

## Slide 7
Pre-Lab era R/D plan (page 4)
2022 Spring – 2026 Spring (4 years)
Third Step of R and D
We will make comprehensive test run (without beam).
• Combination of (1) Rotation Target , (2) Flux Concentrator, and (3) Capture
Linac Power unit