## Slide 1: Sources Subgroup Summary, Oct.26.2020 K. Yokoya, IDT-WG2 Nov.3
Participants: M. Kuriki, H. Hayano, G. Moortgat-Pick, J. Grames, K. Yokoya, B. List, S. Michizono, S. Stapnes, P. Burrows, (Some are missing, perhaps)
Masao explained the possible plan of e-driven system
  EDrivenRD-Kuruki-Oct26-2020.xlsx (uploaded to indico)
  A draft table of the technical preparation items for the Pre-Lab was presented
  Include works in IDT period
  Preliminary cost shown
  Possible partners: JLab, CERN, …
Discussion
  Possible partners
    More possibilities
    Should make contact
  “Engineering design”: must distinguish ED for prototype and ED for EDR
  Priority must be assigned
  Most urgent is the capture cavity design and beamloading calculation in IDT period. Many labs can contribute in this respect. JLab, ANL, ….
  Table format
    More detail of each item necessary (prototyping, engineering design,…)
    Human resource in FTE
    Pre-Lab plan with 4-year-box
  Use email for refinement
Next meeting
  Nov.9 23:00 JST, 15:00 EU, 9:00 EDT (No DST)
  Topics: Pre-Lab plan of the undulator scheme (Gudi)
  Two new members will join us:
    Steffen Doebert (CERN)
    Jim Clarke (ASTeC)