## Slide 1: Sources Subgroup Summary, Nov.09.2020 K. Yokoya, IDT-WG2 Nov.17
Participants: M. Kuriki, H. Hayano, G. Moortgat-Pick, J. Grames, K. Yokoya, B. List, S. Doebert, S. Michizono, P. Burrows, J. List, B. Laxdal, A. Lankford, P. Sievers
New members: Steffen Doebert (CERN), Jim Clarke (ASTeC), Peter Sievers (CERN)
Gudi presented the status and Pre-Lab plan for the undulator positron system
  undulator-plan-prelab.pdf (uploaded to indico)
  Proposed plan
  Here, “IDT period” should be understood as to include the first year of the Pre-Lab (i.e., from now to the end of JPY2022.) This is the critical period for the feasibility demonstration.

## Slide 2
Discussion
  Undulator : Looks OK
  Target wheel
    Study of target material going well
    What can be done in IDT (+1yr)?
      Design study only : Is this sufficient to prove feasibility?
      Need a minimum model test.
      More detail of the experiment needed in IDT and Prelab.
      Budget?
  Capture device
    Key issue for the feasibility of the undulator scheme
    Present expected yield ~0.8 (1.5 desired)
    Possible 4 capture schemes presented
      FC (Flux concentrator) ……… skin depth problem
      QWT (Quarter Wave Transformer) ……… field not high enough
      Pulsed solenoid ……… mechanical strength?
      Plasma lens (though a group exists)
    Must be down-selected before start
    Is simulation enough for the proof of technical feasibility?
  Photon dump: decided to be covered by the DR/BDS/DUMP group
Next meeting
  Nov.23 23:00 JST, 15:00 EU, 14:00 UK, 9:00 EDT
  Topics:
    Revised table for the e-driven scheme
    First draft of the technical preparation item list, including electron source, undulator system, and e-driven system.