## Slide 1
ILC accelerator R&D proposal for the PreLab phase
Benno List, DESY
ILC@DESY Project Meeting
15.1.2021

## Slide 4: Proposal Document
All proposals in one document
83 pages
Not yet public

## Slide 5: Area 1: Main Linac and SRF

## Slide 6: WP1: Cavity Industrial Production Readiness
Goals:
  Prepare cavity mass production
  Produce 3x40 cavities (40 / region), 3 x 16 for cryomodule installatioon (WP2)
  Decide tuner design
  Establish plug-compatible interface
  Develop recipe for cavity treatment
  (Try to) Establish improved cavity gradient / Q0
Resources
  24MILCU + 40 FTE-y

## Slide 7: WP2: Cryomodule Global Transfer and Performance Assurance
Goals:
  Produce 3x2 ILC type cryomodules (2 / region)
  Develop and prototype all parts: cold mass, coupler, magnet package
  Develop transport container / cage
  ”CM Global Transfer Program”: ship 1 CM/region to Japan,
  Demonstrate performance in Japan
Ressources
  15,4 MILCU + 200 FTE-y

## Slide 8: WP3: Crab-Cavity System
Goals
  Design, produce and test prototype cryomodule: cavity, coupler, tuner, cryomodule
Ressources
  2,3 MILCU + 29 FTE-y

## Slide 9: Area 2 = WP4: Electron Source
Goals
  Reevaluate the drive laser design and cost, build a prototype to demonstrate the beam pattern,
  Design a higher voltage gun 350 kV with greater reliability/headroom, and build it,
  Evaluate if higher gun voltage and shorter laser pulse length relaxes harmonic bunching,
  Produce GaAs/GaAsP photocathodes with P>90%, QE>1%, work with vendor to commercialize
Ressources
  2,6 MILCU + 6 FTE-y

## Slide 10: Area System 3: Positron Source
2 Concepts:
  Undulator source (baseline)
  Electron driven source (backup)
Downselect during prelab phase -> now planned for mid-24

## Slide 11: Area System 3.1: Undulator Positron Source
3 Work Packages:

## Slide 12: WP5: Undulator Technology
Undulator regarded as mature
Goals:
  Simulation of heating by the photons
  Simulation with field errors and misalignment
  Optimization study of undulator parameters (pitch, K, aperture)
Ressources
  None (outside work done in contributing labs)

## Slide 13: WP6: Target Technology
Goals
  Design finalization of the rotating wheel with radiative cooling design and laboratory test of a stationary sector model. This is labelled as “priority” item.
  Magnetic bearings, feasibility study
  Fabrication of full model
Ressources
  0,4 MILCU + 5 FTE-y

## Slide 14: WP7: Magnetic Focussing System
Goals:
  Final design choice among the possible focusing devices with yield calculation
  Construction of the prototype of OMD and the rotating wheel
Ressources:
  0,5 MILCU + 4 FTE-y

## Slide 15: Area System 3.2: Electron-Driven Positron Source
4 Work Packages
  3 electron driven specific
  1 for target handling: both concepts

## Slide 16: WP8: Target
Goals:
  More accurate calculation of the target stress and fatigue effect to improve the design
  The required high vacuum (in the order of e−6 Pa at the accelerator) should be maintained for a long time.
  Stable target prototype operation; the test operation of the target prototype is set to start in the Spring of 2021.
Ressources:
  1,6 MILCU + 1,3 FTE-y

## Slide 17: WP9: Flux Concentrator
Goals:
  The electrical, thermal, and mechanical properties of the FC conductor should be verified through simulations
  Transmission line design
  Power source design
  FC system (FC conductor, transmission line, and power source) prototyping and test operation
Ressources
  1,07 MILCU + 1,4 FTE-y

## Slide 18: WP10: Capture Linac
Goals:
  RF design of APS cavity
  Establish beam loading compensation and linac tuning method
  Power unit design and prototyping (L-band klystron + modulator)
  Solenoid magnet design
  Test operation of APS cavity with developed power source
Ressources:
  1,66 MILCU + 1,8 FTE-y

## Slide 19: WP11: Target Maintenance (both source concepts)
Goals
  Complete the technical design
  Fabricate a mock-up to confirm the function
  Develop a fail-safe system
Ressources
  0,02 MILCU + 0,5 FTE-y

## Slide 20: Area System 4: Damping Ring
3 Work Packages

## Slide 21: WP12: System Design of ILC Damping Ring
Goals
  Optimize beam optics
  Evaluate effect of magnet field errors
  Investigate Potential to use permanent magnets: build prototypes
Ressources
  0,7 MILCU + 8 FTE-y

## Slide 22: WP13: Evaluation fo collective effects in ILC damping ring
Goals
  Investigate (simulate) electron cloud (EC) and Fast Ion Instabilities (FII)
  Develop high-resolution fast feedback system
Ressources
  1 MILCU + 12 FTE-y

## Slide 23: WP14: System design of ILC DR injection/extraction kickers
Goals
  Perform long-term stability test of fast kicker system at ATF
  Develop injection kicker system for electron driven source
Ressources
  0,805MILCU + 8,5 FTE-y

## Slide 24: Area System 5: Beam Delivery System
2 Work packages

## Slide 25: WP15: System design of ILC final focus beamline
Goals
  Further develop Final Focus System
  Test the concepts at ATF-3
    ATF3 ILC-FFS assessment system design
    Hardware optimization: vacuum chambers, magnets, IP-BSM laser, CBPMs, IP-BPMs
    Realistic S2E “beam-dynamics-driven” design and IP optimization
    ATF3 ILC-FFS oriented beam tests
    Long-term stability: nominal (10βx*×βy*) routine operation assessment
    High-order aberrations
    Other ILC R&D complementary studies: ILC collimation issues, ILC type CPBMs, new instrumentation
Ressources
  1,86 MILCU + 12 FTE-y

## Slide 26: WP16: Final Doublet Design Optimization
Goals
  Design final focus magnets for 250GeV
  Build prototype
Ressources:
  0,36 MILCU + 4,5 FTE-y

## Slide 27: Area System 6: Beam Dumps
2 Work packages

## Slide 28: WP17: System design of the main dump
Goal:
  Establish the engineering design of the whole dump system.
Ressources:
  2,8 MILCU + 8 FTE-y

## Slide 29: WP18: Design of photon dump for the undulator positron source
Goal:
  The system design of the photon dump is established at an engineering level, including the photon absorption structure, infrastructures for cooling, and the maintenance of the activated equipment
Ressources:
  0,4 MILCU, 8 FTE-y

## Slide 30: Towards the Engineering Design Reports EDR

## Slide 31: Summary and Conclusions
R&D Program for the Prelab Phase has been formulated
Money-wise, focus is on SRF, especially high gradient cavities and cryomodule transport
New activity on electron source
Positron source in focus, technology decision schedule provides time for (re)formation of R&D efforts
Damping ring design continues, permanent magnet option of interest -> would fix beam polarity (no e-e-)
BDS R&D continues – boosts ATF-3 programme, synergies with CLIC
Dumps are a critical R&D item
Next step: From R&D to design: Take up the overall accelerator design again
  Design complete accelerator systems
  Value engineering of important (in terms of volume or value) components and subsystems
  Provide input to management (cost and schedule) and civil engineering (power, cooling)