## Slide 1: Sources Subgroup Summary K. Yokoya, for IDT-WG2 Feb.02
Jan.25 9th Regular meeting
  Masao Kuriki, Hitoshi Hayano, Gudi Moortgat-Pick, Joe Grames, Kaoru Yokoya, Steffen Doebert, Shin Michizono, Jenny List, Andy Lankford, Sabine Riemann, Peter Sievers, Benno List, Angeles Faus-Golfe, R. Rimmer, Phil Burrows (Some are missing, perhaps)
  Indico https://agenda.linearcollider.org/event/9063/
On the publication of Technical Preparation Document
  IDT-EB is thinking of publication
  Cost and FTE will be omitted (in a separate file with password)
  “participating labs” should also be omitted
  Change due to the schedule change of “selection”
    “Goal by Mar,2023”  “Goal by mid 2024”
  Discussion
    Authors did not think of pulblibation when they wrote it
    Not a general publication
    Reference is not complete
    What does “publication” mean?
      Put in a document server. Not a paper publication
    More work would be needed for publication
    But just a proposal or status report, not a scientific paper
    Conclusion
      Revision by the authors before passed to the reviewers

## Slide 2
Preparation for the review
  Plan of the review
    Reviewers, timeline
    Mid Feb. to Mar.
  Program of sources review
    Electron source (10min)
    Introduction for positron (5min)
    Undulator (20min) (undulator, target, focusing)
    Electron driven (20min) (target, flux concentrator, capture cavity)
    Target maintenance (5min)
    Discussion (60min)
  Speakers nominate later
  Possible issues in the review (Yokoya’s opinion)
    See the uploaded file (PreparationForReview-2021-0125-v2.pptx)
Next meeting
  Feb.8 regular time
  Decide the speakers for the review
  Skelton of the talks by the speakers